Digitalisation & Technology Division

Divisional Meeting

Pre-Meeting Notes

Date:	17 December 2025 (Wednesday)

Time:	1:15 p.m.

Venue:	BIM-AM Center, 6/F, DTD Office, EMSD HQs

Present:	Mr LAI Chun Fai, Alex	Ag. CE/DT		(Chairman)

Mr WONG Wai Tat, Timothy 	SE/AI

Mr CHEUNG Ka Kei, Oskar	SE/BIM

Ms YAU Chi Ying, Vanessa 	SE/DRA

Mr LUI Hin Yan, Marco	SE/GT

Mr Manon TAM	SE/GWIN

Ms Chik Kar Lai, Carrie	SE/INNO

Mr WONG Chun Kit, Daniel	SE/ITD

Mr CHAN Hei Yim, Leo	SE/ITSS1

Mr POON Pok Man, Michael	SE/ITSS/2		(Secretary)

Mr FUNG Kwok Fai	SPE/DSS

In attendance:	Mr LEE Chi Leung, Eric	AD/3

Ms WONG Lee Man	EE/BIM/2		(Note-taker)

| Item | Notes |  |  |  | Action |
| --- | --- | --- | --- | --- | --- |
|  | Confirmation of minutes of the last meeting |  |  |  |  |
|  | The minutes of the previous meeting were confirmed with no amendment. |  |  |  | All to note |
|  | Review of Business |  |  |  |  |
|  | CE/DT expressed concerns about the upcoming DTD budgeting and reminded sub-division heads to document for the “go signal” for every project as they were subject to audit. |  |  |  | All to note |
|  | CE/DT briefed members on the feedback from senior management on the DBP of DTD and highlighted silient points for members’ follow-up. |  |  |  | All to note |
|  | Staff Matters |  |  |  |  |
|  | The Chairman welcomed Mr Marco LUI and Ms Carrie Chik in joining the meeting. |  |  |  | All to note |
|  | SE/INNO stated that the waiting list for APO extended to 13 November 2026. |  |  |  | SE/INNO |
|  | Accommodation |  |  |  |  |
|  | SE/DRA reported that GPA had no objection to allocating 2,574m2 in Kowloon Bay to meet EMSTF’s accommodation requirements for 327 staff. The targeted premises was Skyline Tower. To optimize the layout, we were preparing to submit supplemental information to GPA for additional area. This would allow EMSTF to occupy the entire 12th floor and half of the 18th floor of Skyline Tower. To recap, DTD’s approved area was 750 sq.m to accommodate 91 staff covering T-con, NCSC and CS staff. |  |  |  | SE/DRA |
|  | SE/DRA reported that award of tender for the phase 2 renovation of the Inno Studio and ITSS Room was still on hold and pending for a final decision of the future usage of the Inno Studio. The validity of received tender would expire on 23 December. The scope of phase 2 renovation was to accommondate E, PO & AI staff with partitions and furniture. |  |  |  | SE/DRA |
|  | Data Standardisation and Sharing |  |  |  |  |
|  | Ag. CE/DT advised one of the inter-subdivisional collaboration was the data standardization and interconnection (數據互聯互通) between BMS, iBMS, RDCC, BIM-AM and GWIN to support data sharing and interoperability among the captioned systems. In the future, it was essential to enable inter-divisional collaboration for data standardization and interconnection. |  |  |  | All to note |
|  | Based on DD/TS meeting on 28 November 2024 and MR meeting on 6 December 2024, Departmental Regional Digital Control Centre (DRDCC) was renamed to EMSD Asset Management Portal (EAMP). EMSD Asset Management Portal would add the following features:- - Monitoring RS data including DCS, Electricity Companies, Towngas, FSRU vessel; - Monitoring Lifts in critical buildings, trees, locations of GWIN gateway; - Apart from universal UI, add Special Features that suit SBUs’ need, and; - Add total 8,000 sites under EMSD maintenance in GIS The RS open data on the Phase 1, encompassing vehicle maintenance workshops (registered & LPG), kiddie & amusement rides, lifts & escalators, registered buildings in EERSB, electricity (power companies, power stations & substations), gas regulatory service (towngas major facilities, LPG cylinder distributors, LPG filling stations, LPG/NG terminals, LPG NGIs & FSRU Vessel), GWIN gateway locations, and 4S system, were integrated in EAMP for testing and feedback. Following the collection of user feedback, four (4) new layers have been launched in the EAMP (production site): (a) Gas Regulatory Service (Towngas Major Facilities, LPG Cylinder Distributors, LPG Filling Stations, LPG/NG Terminals and LPG NGIs); (b) Buildings under EERSB; (c) GWIN Gateway; and (d) National Games (Competition Venues and Service Venues). In addition, the two (2) hydrogen filling stations under Gas Regulatory Service, the estimated coverage of GWIN gateway, the BIM-AM Portal were added in EAMP for testing and feedback. Data on aged L&E and the L&E maintained by EMSTF will be included in the EAMP. User requirements were being gathered for Phase 2, which aims to include additional RS data. In this phase, LPG fuel tank revalidation workshop and governor kiosk under Gas Regulatory Service are planned to incorporated into the EAMP. |  |  |  | All to note |
|  | AI Sub-division Updates |  |  |  |  |
|  | For AI Training, as at 7 November, a total of 2,383 EMSD colleagues had attended 94 AI classes. A role-based AI training syllabus (in roles of (i)Executives and Leaders, (ii)Managers and Business Teams, (iii)AI Technical and Development Teams and (iv)General Users) was under development for subsequent rollout to EMSD and other B/Ds colleagues. |  |  |  | SE/AI |
|  | The first pilot venue for Data Standardization Guideline , namely 羊城晚報嶺南數字創意中心 (“數字創意中心”) in 廣州市天河區, was in progress. As the construction site progress was delayed, the first trial study report would be issued by Q1 2026. |  |  |  | SE/AI |
|  | Since April, on echoing the emerging DeepSeek on-premise solutions, DTD have launched the “EMSD Chatbot” to support EMSD colleagues in processing documents up to RESTRICTED level. As at 24 October, users raised 11,939 questions in the Chatbot. For wider adoption of the Chatbot using RAG technologies, a no-code version of EMSD Chatbot would be launched in December for supporting colleagues in tailor-making their chatbot responses with reference to 5GB of self-built document library for each colleague. New use-case oriented chatbot templates, such as contractor submission vetting and PAH enquiry, would be launched in momentum of around every month starting from December for achieving quick AI solution deployment to users. Moreover, coordination work was in progress to integrate “EMSD Chatbot” in EMSD messager. A series of promotion strategies, such as Intranet poster, online induction seminars and so on, would be implemented subsequently. |  |  |  | SE/AI |
|  | For adopting AI in enhancing the working efficiency of EMSD, DTD was arranging the deployment of different off-the-shelf AI solutions such as AI Meeting Minutes Solution (iFlyTek). Evaluation of the products was underway. |  |  |  | SE/AI |
|  | For the development of AI Business, the AI Business Plan would be presented to EMSTF Executive Board Meeting on 3 December. Three areas of AI services, namely “Hosting Services with AI Processing Power”, “AI Project Facilitation” and “AI Capacity Building” would be provided to Works Departments and strategic B/D partners. As at 17 November, 49 AI wish list items were collected and 11 projects (3 from DEVB, 1 from ArchSD, 4 from CEDD, 1 from DSD and 2 from EMSD(RS)) were in hot prospects. If projects were confirmed finally, it would result in project revenue of $9.7M and $2.74M annual fee starting from FY 26/27 and FY 27/28 respectively. |  |  |  | SE/AI |
|  | For AI infrastructure development, tenders for two sets of AI servers, with estimated tender sum of around $9M - $10M each, were issued on September and November respectively, together with related supporting infrastructure, the AI capacity would be enhanced to around 14 PFLOPS in total by Q2 2026. |  |  |  | SE/AI |
|  | BIM Sub-division Updates |  |  |  |  |
|  | BIM Related Competition |  |  |  | SE/BIM |
|  | BIMSD submitted an entry to the 2025年粵港澳第一屆BIM應用大賽暨廣東省第七屆BIM應用大賽 with the topic open BIM web viewer and BIM-AM Portal. It was learnt that EEDC, GESD and SVSD also submitted an entry respectively. Interviews would be arranged in Q1 2026 for short-listed projects. |  |  |  |  |
|  | BIM-AM Portal |  |  |  | SE/BIM |
|  | The BIM-AM Portal (https://bimam.emsd.gov.hk/bim-am-portal) was available in November. It was used to provide staff an easy-to-access platform for viewing BIM models and asset information, as compared with viewing BIM models with computers and AM information with the CCS. Furthermore, the on-line BIM-AM Resource Centre (http://bimamrc/eng/home) was also made available. It provided a one-stop-shop location for staff to access BIM and AM related information such as new venue handover workflow, BIM and AM relevant IT systems, training materials, etc. It was targeted to enable staff to have access to BIM in a quick and convenient way. Relevant working group members were being invited to have trial test. Staff training and promotion would be conducted accordingly. |  |  |  |  |
|  | Integration of AMS to AIMP The Asset Information Management Platform (AIMP) was now being revamped for integrating the functions of AMS. At present, the AIMP was the frontend for ArchSD’s contractors to upload BIM models and AM information for new venues. The uploaded asset information would be transferred to BIM-AM system (namely “BIM-AM Portal”). Whereas, SBUs were required to upload similar AM information to CCS via AMS for job cards creation and SLA performance pledge calculation. In future, the enhanced AIMP would be able to transfer asset information to CCS automatically, after necessary checking and editing by SBU. This enhancement was expected to save staff’s effort in preparing asset information in uploading to CCS. The development of the new AIMP would be completed in December 2025. Four sessions of user testing and engagement sessions had been scheduled for existing AMS and AIMP users. BIMSD would also assist SBU using the revamped AIMP for inputting asset information to CCS for new venues and AA&I works. |  |  |  | SE/BIM |
|  | Development of BIM-AM System for DSD |  |  |  | SE/BIM |
|  | DSD confirmed the funding ($3M) in October. The development work was in progress. DSD was planning to add more sites under BIM-AM Portal. |  |  |  |  |
|  | Open BIM Export Guide |  |  |  | SE/BIM |
|  | BIMSD drafted “the Notes for Exporting BIM Models to Open Format for E&M Installations”, for sharing BIMSD’s experience and its self-developed tools to the trade and EMSD on exporting BIM models to open format from native format. The export guides was circulated to BIM-AM WG, MIMEP WG and Smart Building WG. Comments received from SVSD in relation to the open BIM submission work flow were being followed up. The export guide would then be posted to the EMSD BIM-AM Resource Centre. |  |  |  |  |
|  | Hands-on Training on stratefic technology DTD would offer a 5‑day Task Specific Training in February 2026, equipping Engineering Graduates with hands‑on skills on various strategic technologies, including drones, robotics, GWIN, 3D Point Cloud scanning, BIM Modelling and BIM‑AM Portal, followed by an 8-month practical projects on topics where EGs apply these competencies to real life use cases. While DTD was preparing the content of the training, an introductory session on the training arrangement would be provided to EGs on January 2026. |  |  |  | SE/BIM |
|  | BIM Audit |  |  |  | SE/BIM |
|  | The 5th BIM audit was being conducetd in November and would be completed in December. |  |  |  |  |
|  | DRA Sub-division Updates |  |  |  |  |
|  | SE/DRA briefed current works and projects in DRA S/D, which included: - Various robot projects - Best Practice for O&M Service - Smart Building Working Group - Drones & Robotics Working Group - Divisional OHS committee - Steering Group for BIM-AM, D&R, GE and SB The following works collaborated with other sub-divisions: - Data-interconnection (collaborated with BIM, ITSS2 and GWIN S/Ds) - EMSD Asset Management Portal (previously called DRDCC) (collaborated with ITD S/D) |  |  |  | SE/DRA |
|  | SE/DRA reported that the tender for the DH smart mortuary building had been called in September 2025. Six (6) proposals were received and the tender was re-tendered in December 2025 because price of the recommended offer exceeds the quotation limit at HK$ 1,360,000. The project would start in Q1 2026 tentatively. |  |  |  | SE/DRA |
|  | SE/DRA reported that the tender for robotic dog in mosquito control had been awarded in March. T&Cs were arranged from October and the project would be completed by Q4 2025. This project won the gold medal in the 5th Asia Exhibition of Innovations and Inventions Hong Kong held on 4th & 5th December 2025. |  |  |  | SE/DRA |
|  | SE/DRA reported that the contract for the wall climbing robot for HyD to conduct bridge tower inspection and repair at Shenzhen Bay had been awarded on 12 March. The site visit was arranged on 15 April. The onsite deployment for wall inspection task started on 10 October. The robot was further enhanced in the communication system and fail-safe design. The inspection task was planned to be completed by Q4 2025 subject to the temporary road closure permit condition. The repair task was planned to be completed by Q1 2026. |  |  |  | SE/DRA |
|  | SE/DRA reported that the 24-months warranty for one set of toilet bowl cleaning robot at CAD HQs started from September 2024 to August 2026. The IoT and auto devices were installed at Princess Margaret Hospital in November 2024, and the robot system’s T&C was in progress. One more robot would be installed at HKIA and scheduled to be completed in Q4 2025. |  |  |  | SE/DRA |
|  | SE/DRA reported that the 11th class of SUA training would be arranged in August/ September. The EMSD operation manual for flying drone wsa being vetted by CAD. A guideline was being prepared to coordinate the SUA operation in EMSD. |  |  |  | SE/DRA |
|  | SE/DRA reported the progress of DRDCC (renamed as EAMP) as follows:- - A total of 359 sites were connected and checked during T&C. All 359 sites were checked in order while some points and data problem (e.g. negative kWh, chilled water temp.) were being verified by SBUs. 169 sites were deployed in EMAP. - Other systems such as FS direct link, flooding sensor, traffic light status, PV panels, journey time indicators, traffic CCTV were connected - DRDCC training for general users was completed on 26 September 2024. Trainings for editors and administrators were completed on 23 January. - The soft launch was commenced from 1 October and was completed on 31 December 2024. EMBSTD received enquires from MunSD about the correction of wrong iBMS data. One suggestion from MunSD colleagues to DRDCC was that DRDCC should be able to read AMS equipment by equipment no. even in incorrect category. API connection between AMS and DRDCC was established in January. Suggested Batch 2 sites were sent to SBUs for comments in December 2024. After reviewing by SBUs, Batch 2 sites were launched on 24 February. - DRDCC renamed to EMSD Asset Management Portal (EAMP) and new features, including monitoring RS data, would be added. - DRDCC was moved to GNET and an account for viewing of Smart Drainage, FS direct link and traffic lights was opened to Security Bureau on 10 February. - New icon and connection of EMSD Asset Management Portal (EAMP), with chinese name “機電署資產管理平台” had been shown in “emsdhome” website since May. - Tier 0, 1, 2 data structure wsa completed in March for different systems' data interconnection via EAMP's influxDB. - Referring to point 6, EMSD staff could also access EAMP via intranet so that the loading speed was increased. - The RS open data on the Phase 1, encompassing vehicle maintenance workshops (registered & LPG), kiddie & amusement rides, lifts & escalators, registered buildings in EERSB, electricity (power companies, power stations & substations), gas regulatory service (towngas major facilities, LPG cylinder distributors, LPG filling stations, LPG/NG terminals, LPG NGIs & FSRU Vessel), GWIN gateway locations, and 4S system, were integrated in EAMP for testing and feedback. User requirements were being gathered for Phase 2, which aims to include additional RS data. In this phase, LPG fuel tank revalidation workshop and governor kiosk under Gas Regulatory Service are planned to incorporated into the EAMP. - Following the collection of user feedback, four (4) new layers have been launched in the EAMP (production site): (a) Gas Regulatory Service (Towngas Major Facilities, LPG Cylinder Distributors, LPG Filling Stations, LPG/NG Terminals and LPG NGIs); (b) Buildings under EERSB; (c) GWIN Gateway; and (d) National Games (Competition Venues and Service Venues). In addition, the two (2) hydrogen filling stations under Gas Regulatory Service, the estimated coverage of GWIN gateway, the BIM-AM Portal were added in EAMP for testing and feedback. Data on aged L&E and the L&E maintained by EMSTF will be included in the EAMP. |  |  |  | SE/DRA |
|  | SE/DRA reported that following the “Building O&M Best Practice Award“ ceremony, a symposium for the trade was scheduled on 3 March 2026 for sharing the awarded O&M practices. The Symposium would be held at the Hong Kong Science Park. An event manager has been engaged to manage and coordinate the Symposium. |  |  |  | SE/DRA |
|  | The next DTD OHS meeting was scheduled for February 2026. |  |  |  | SE/DRA |
|  | SE/DRA reported that drainage improvement works was targeted to commence in late December for the new 1/F office toilets to mitigate potential clogging. The quotation from the contactor has been reviewed and assessed by the project QS. |  |  |  | SE/DRA |
|  | SE/DRA reported that DRA cooperated with water tank cleansing taskforce with members from ASD, HKHA, HKHS and HKSTP to develop a water tank cleansing robot had been awarded on 5 May. The first testing was conducted in October in EMSD HQ. The robot was tested in ASD venue in December and further improvements are required for adoption of different types of water tank. |  |  |  | SE/DRA |
|  | SE/DRA reported that DRA deployed a drone-in-a-box at Tong Fuk Correctional Institution, and it was approved by CAD on 12 September 2025 as the first batch of the LAE Sandbox projects. DRA supported CSD to bid the funding for deployment to other 6 nos. of Maximum Security Institutions. DRA would support the system maintenance works before further hand-over to SVSD. In addition, FEHD expressed the interest to deploy two drone-in-a-box solutions at Lam Tsuen and Ting Kok Road areas respectively to monitor the illegal disposal and the fullness of garbage bins. Site visit was completed on 11 December 2025, and the project would apply Sandbox X for the beyond-visual-line-of-sight (BVLOS) operation. |  |  |  | SE/DRA |
|  | GT Sub-division Updates |  |  |  |  |
|  | SE/GT briefed current works and projects in GT S/D, which includes: - Try out new I&T trials of energy efficiency (EE) and renewable energy (RE) projects under separate fundings from EEO. - Regarding the InnoWish for adoption of the mentioned battery on UAV, manufacturing process was completed and the prototype was under laboratory testing. |  |  |  | SE/GT |
|  | While ITD was studying the received information for the Information Technology (IT) platform for monitoring of the overall progress of S/H 696 projects, a testing environment was established by ITD for facilitating the testing of future enhancements and security patches application. The suggested enhancements by EEO on more detailed classification of "air-conditioning system" was completed in September 2025 and we would continue working with end-users to fine tune the changes to suit operational needs. EEO’s suggestions on further improvement of the IT platform for S/H 696 were sent to ITD for technical review. |  |  |  | SE/GT, SE/ITD & SE/ITSS/1 |
|  | The 1st draft of the SLA for Implementation of Energy Saving Projects in Government Buildings from April 2026 to March 2031 was sent to EEO for their initial comment on 6.8.2025. The draft was under EEO’s review. |  |  |  | SE/GT |
|  | GWIN Sub-division Updates |  |  |  |  |
|  | SE/GWIN briefed current works and projects in GWIN S/D, which included: - GWIN applicaton development to meet the demand of various Departments or SBU - Review on GWIN users’ behavior and govern the adoption of GWIN - Enhance GWIN performance and stability (GWIN IT infrastructure would be enhanced to enrich the GWIN performance and stability); - Consultancy service on IoT harmonisation wef IEEE2668 (tender was closed on 28.11.2025); - Renewal of Data Centre Services contract (Tender returned and under vetting). The following works collaborated with other sub-divisions: - Study the application of the using lux sensor on Belisha beacon with BTSD; - Collaboroate with Housing Authority for Smart Estate Application; - Paragliders Tracking (collaborated with BIM, DRA S/D and CAD); - Enhance resource utilization of departmental IT infrastructure by GWIN (supported by ITSS S/D). |  |  |  | SE/GWIN |
|  | SE/GWIN reported for GWIN deployment, a total of 893 gateways in 620 sites had been completed as at 13 November. The 620 sites were 103(HKI), 88(KE), 104(KW), 162(NTE), 163(NTW). |  |  |  | SE/GWIN |
|  | Elderly Caring Solution Trial with SWD/NGOs A collaboration meeting was held on 15 July amongst EMSD, SWD and NGOs, and six (6) senior citizens for elderly caring solution trial were proposed by SWD on 13 August. A web based monitoring platform was designed for the trial. A meeting for demonstration of operation principles of the smart swatches was held amongst EMSD, SWD and NGOs on 15 October. Feedback was collected from the NGOs from end users’ point of views and fine-tuning the design of the smart watches was in progress. |  |  |  | SE/GWIN |
|  | GWIN Training to SBUs 13 training sessions were delivered to approximate 200 no. of EMSD colleagues as at 21 November, and 3 training sessions were scheduled from December 2025 to January 2026 for HSD colleagues and Technical Trainees for their familiarisation with and promotion of the IoT applications. |  |  |  | All to note |
|  | In view of the concern on the sampling rate of using GWIN to collect operational data of PV panels for subsequent data analytics and monitoring, GWIN clarified the technical performance of GWIN on both data interval and payload size with GESD by means of live demonstration of receiving sensors’ data concurrently at a burst rate as low as 2 minutes interval. A Data Exchnage standard had been agreed between GWIN S/D and GESD to resolve the connectivity issues between the PV Systems and GWIN converters. GWIN S/D is also developing an API for GESD to ad hoc query any last 24 hour data for their data analytic tasks. |  |  |  | SE/GWIN |
|  | Smart Toilet - DTD had earmarked 25 toilets under VAS, with 15 were completed within FY2526. Of these 15 completed toilets, 12 have been slated for further upgrade to Package B&C, with implementation scheduled to commence in January 2026, as confirmed by FEHD. Meanwhile, signature toilets at Pak Shek Kok, Lai Chi Wo, and Nai Chung will retain their currehbnt status without any changes. - FEHD is considering expanding the Smart Toilets initiative to an additional 42 toilets in coming FY2627. - Remaining 10 toilets would focus on leveraging the GWIN application for air quality monitoring and people counting funded by ArchSD. - MunSD was providing maintenance comment to FEHD and DTD to refine the scope of smart toilets in upcoming batch to align FEHD’s operational need and incorporate MunSD’s smart ventilation system. Works compled with FY2526 - Trials on odour alert via SMS was implemented at 14 toilets (except Lai Chi Wo PT). - Pilot of fall detection sensor was implemented at Canal Road Public Toilet (UAT) and the 2nd generation fall detection sensors was implemented at Nai Chung PTIPT. The smart toilet working group will compile a evaluation report for FEHD review by Q1/2026 before mass deployment. |  |  |  | SE/GWIN |
|  | Smart Estates The Housing Authority (HA) was implementing smart estate management solutions at 10 pilot Public Rental Housing (PRH) estates in line with the Chief Executive's 2023 Policy Address. GWIN S/D completed GWIN gateway installations at six estates and would plan for the remaining four estates targeted comletion by Q1/2026. The HA was considering expanding the initiative to 59 estates (1st phase) and developing a centralized smart estates platform to support their Smart Estate applications. A total project estimate of $33M was porposed to HA for their consideration. |  |  |  | SE/GWIN |
|  | Street Cleaning Robot for FEHD The Trial for Phase 1 & 2 of Automobile Street Cleaning Robot for FEHD were completed. A movement permit for Phase 3 was currently being processed for the Kai Tak District. The project was promoted to Sha Tin District Council and local media on 9 and 30 September, respectively. |  |  |  | SE/GWIN |
|  | Inno-Office Sub-division Updates |  |  |  |  |
|  | SE/INNO briefed the current works and projects in Inno S/D, which included: - E&M InnoPortal - E&M InnoCatalogue - Organise and coordinate various I&T events - E&M InnoChallenge The following works collaborated with other sub-divisions: - E&M InnoPortal - E&M InnoCatalogue - InnoEvent and activities |  |  |  | SE/INNO |
|  | SE/INNO reported the E&M InnoPortal has collected about 580+ I&T wishes and over 1,870 propsective I&T solutions. More than 270 I&T projects were under trial at different stages, and among which about 200 projects had been completed. The EMSD Technical Circular 1/2025 was updated to incorporate the elements of enhanced role of Working Groups , wider adoption of I&T solutions and management of patent applications. |  |  |  | SE/INNO |
|  | The “E&M InnoCatalogue“ was officially launched in E&M I&T Day on 9 July 2024 and the catalogue items were shared in the event. There were 54 items listed in the Catalogue currently. WGs have reviewed the wider and practical adoption of I&T solutions. The upcoming SCIT meeting was scheduled for February 2026. WGs will present on the latest development of the wider adoption of I&T projects. |  |  |  | SE/INNO |
|  | The E&M I&T Day 2025 was held together with Green I&T Day on 26 June in HKSTP and the theme was “Green Productive Forces: Empowering Smart and Green E&M, Driving New Quality Development”. It brought together 28 Hong Kong and Mainland exhibitors, and attracted over 400 participants from sectors including I&T, the E&M trade, post-secondary education and public organisations from the GBA, as well as more than 100 000 viewers for the online live streaming. The next I&T Day is scheduled on 17 June 2026. In addition, 科創下午茶, orangised by廣州市科協 and collaborated with EMSD, was held on 25 June afternoon at EMSD HQs. It brought together over 130 science and technology experts, business leaders, investors, and representatives of institutions from Guangzhou and Hong Kong government department to deepen technological innovation cooperation between Guangzhou and Hong Kong and accelerate the transformation of scientific and technological achievements. |  |  |  | SE/INNO |
|  | Organised by 廣東省科協, 第四屆大灣區工程師論壇 would held in Guangzhou on 30 November 2025. Organised by 廣東省生產力促進中心, 粵港澳大灣區交通科技與產業創新專題研修班would be held in Guangzhou from 24 to 28 November. SE/INNO lead the delegation from DTD, SVSD and BTSD to participate the captioned event. Organised by CIC, Construction Innovation Expo 2025 would be held from 11-13 December in HK Convention and Exhibition Centre. EMSD would showcase our smart construction solutions during the event. MiMEP WG would deliver a 5-min. sharing on 11 December. (Postponed to 2026) Organised by HKIE, 香港工程傳奇展覽@首都 would be held from 15 December 2025 to 11 January 2026. A video of "Autonomous Airfield Ground Lighting Cleaning and Inspection Robot" would be displayed on the LED panel of our booth. The video shooting was completed on 18 November. Delivery of physical exhibit was being coordinated with HKIE. EMSD would nominate three colleagues to attend the opening ceremony. (Postponed) |  |  |  | SE/INNO |
|  | The 51st International Exhibition of Inventions Geneva would take place from 11-15 March 2026. There were 17 nos. of submission from Divisions. A panel meeting arranged on 3 December for senior management to shortlist potential projects. Shortlisted projects would finalise their submissions by December. In Janunary/ Feburary 2026, the submissions would seek approval from Geneva, and arrangements for panel production and prototype delivery would be made. Representatives would also be nominated for ODV applications. Other departments advised a total of eleven (11) submissions so far (8 from DSD, 1 or 0 from Police, and none from EPD & ArchSD, 2 from CEDD) |  |  |  | SE/INNO |
|  | The 5th Asia Exhibition of Innovations and Inventions Hong Kong was held on 4-5 December at the Hong Kong Convention and Exhibition Centre. 7 teams from EMSD participated in this event. |  |  |  | SE/INNO |
|  | Award received ( included 1 Gold medal with congratulation from Jury; 1 Gold medal and 5 Siver Medals). |  |  |  |  |
|  | The project invitation of the 5th Inno@E&M I&T Challenge was closed on 20 May with 176 proposals received. Assessment was completed and 35 proposals were shortlisted into implementation stage. Training sessions to enhance the pitching skills of each InnoTeam were scheduled from August to October. Cocreation workshop conducted on 7, 10 and 18 November, allowing in depth discussion and feedback working group and innoTeam on their implementations. |  |  |  | SE/INNO |
|  | The trial project of “Fixed Point LiDAR” collaborated with DEVB was completed. EMSD was further supporting DevB on extending the SmartEye trial at other 6 public work sites and 1 O&M site. A consultant was engaged for design and site supervision of these trial projects. 6 out of 7 LiDAR coverage designs were completed. Out of 7 site installations, 3 were completed while 2 was currently in progress. A consultant has been engaged to assist DEVB on reviewing for Smart Construction. The progress of major tasks were summarised as below: - Evaluation of Smart Site Safety Devices (Completed) - Application of Patent for SmartEye (Completed) - Revamp of e-Library (In progress - Webserver deployment in progress) - Preparation of Specifications for Contract Procurement (Completed) - Study of AI/automated tools for Resident Site Staff (Completed) |  |  |  | SE/INNO |
|  | As requested by DevB, a consultant would be engaged for the some new initiatives (e.g. SmartEye 2.0, e-Library2.0, AI Application for e-TS and Scoping Exercise) on smart construction. The consultant engagement was in progress and targeted to be awarded by January 2026. A coordination meeting with DevB regarding the details of the scope held on 23 September. The scope was being prepared by DevB. The 1st Panel Assessment Panel meeting was held in 20 November. The tender issued on 5 December and the tender closing date on 30 Jan 2026. |  |  |  | SE/INNO |
|  | DevB requested EMSD to support additional services on SmartEye which would be delivered in three years. The scopes included i) Rental Services for Body Worn Camera, Rental Services for Remote Sensing Equipment and iii) Consultancy Services for SmartEye. The funding would be provided by DevB. AW with HK$ 2M received from DevB in November. |  |  |  |  |
|  | ITD Sub-division Updates |  |  |  |  |
|  | SE/ITD briefed the current works and projects in ITD S/D, which included: - Various RS IT system developments (collaborate with various RS divisions) - To provide the technical support and cost estimation for various IT potential projects of RS Divisions with a view to facilitating their funding application. To date, the sum of potential projects for FY26/27 was around $63M. (collaborate with various RS divisions) - Divisional financial coordination The following works collaborated with other sub-divisions: - S/H 696 projects (collaborated with GTD) - RS IT System development (collaborated with ITSS1 S/D) - EMSD’s BIM Submission Hub (collaborated with BIM S/D) - EMSD Asset Management Portal (ex-Departmental RDCC (collaborated with DRA S/D) |  |  |  | SE/ITD |
|  | Revamping AM System to AIM Platform Regarding the AMS revamp, ITD and PricewaterhouseCoopers Limited (PwC) held a meeting with BIM on 6 May to discuss the AIMP integration. Following multiple rounds of thorough discussions, the BIM team endorsed the System Analysis and Design (SA&D) document on 24 July. PwC has commenced development activities. The system was scheduled for User Acceptance Testing (UAT) in October and November, with the production launch planned for December. Relevant system briefings and training sessions would be organised to ensure a smooth transition. |  |  |  | SE/ITD |
|  | Notes and iNotes The grammar-checking feature in Lotus Notes was released to all DTD members for testing in June. All directorate members had been invited to use in September. This would enable us to collect detailed feedback, which was essential for refining the feature and ensuring its readiness for a full rollout to all EMSD Lotus Notes users in the department. Due to the heavy Input/Output loads of Notes, both Notes VMs and the HCI virtual platform were being fine-tuned by ITD and ITSS1 to prevent loss of virtual disks in Notes VMs. |  |  |  | SE/ITD |
|  | Implementation of Centrally Managed Messaging Platform (CMMP) DPO approved $2.5M for RS to implement CMMP for about 500 accounts. Together $2.5M CAPEX project for TF for another 500 accounts. ITD awarded the CMMP contract in November. All GOA and Confidential Mail accounts would be migrated by December 2026. Since the recurrent cost of one CMMP account was about $3,000/year, it had been proposed to DITSC to stop providing CMMP account to seconded staff. It could save about 0.5M/year. |  |  |  | SE/ITD |
|  | ITSS1 Sub-division Updates |  |  |  |  |
|  | SE/ITSS/1 briefed the current works and projects in ITSS S/D, which included: - EMSD internal IT support - EMSD internal IT infrastructure development - Departmental IT security matter - Attendance Management System (AttMS) The following works collaborated with other sub-divisions: - Data Center Renewal (collaborated with GWIN S/D) - Enhance resource utilization of departmental IT infrastructure by GWIN (support GWIN S/D) - S/H 696 projects (collaborated with GT and ITD S/D) - RS IT System development (support ITD S/D) |  |  |  | SE/ITSS/1 |
|  | Spray Cooling ITSS1 discussed the technical detail of new spray cooling solution with potential contractor (HKT) with site checks in 1/F showroom in late May and late July. ITSS1 had requested a new CAPEX in FY2026-27, this project would proceed when funding was confirmed. |  |  |  | SE/ITSS/1 |
|  | EMSD participated in the DPO’s “Government-wide Phishing Drill Campaign” in 2025. The second round of the drill was finished in September with a 0% click rate. Only 5 email accounts with a total of 20 simulated phishing emails were received, and none of the EMSD's recipients clicked on the phishing link. Compared with the previous round, the number of emails received in this round was significantly less than the thousands of emails we received in the previous round. ITSS1 contacted DPO to inquire about the reason in October, but no further update was received. To further upkeep staff awareness, ITSS1 would conduct another round of internal phishing drill campaign in December, covering 3 sets of phishing emails (Clear Accumulated Leave, Water Quality Survey and Verification of Documents for Tender Evaluation). Moreover, EMSD would also join CSTCB’s Ethical Phishing Email Campaign 2025, which would be conducted from mid-December 2025 to January 2026. |  |  |  | SE/ITSS/1 |
|  | The on-going IT Security System Enhancement work included:- - Network micro-segmentation using VMware NSX-T and addition of firewalls was monitoring and analyzing network traffic of CCeP application servers, where undefined network traffic would be dropped after network traffic analysis was completed. Corresponding network rule was expected to be in effect by end of 2025. - The deployment of Cortex XDR (Extended Endpoint Detection and Response) solution was fully completed in 2025. In order to reduce the license cost, a new mechanism has been launched after license renewal. All EMSD endpoint XDR licenses would be released after 180-day network disconnection, and the licenses would be reactivated automatically when the endpoint goes online (either Internet or EMSD network). “Host Insight” module has been deployed in all servers to enhance the traceability of potential threats. Due to the increasing needs of deploying Kubernetes (K8S) / container-based solution in EMSD (e.g. AI solutions, AttMS), the internal testing of K8S-compatible XDR agent was completed with satisfactory result. - In-house enhancement of Splunk SIEM (Security Information and Event Management) solution was in progress. In October, the newly deployed webmail detection enhancement has proactively identified and blocked 5 suspicious email senders before user reports to the IT Security Team. The checking covers (1) sender source verification, (2) email subject and suspicious identification, (3) email attachment association check and (4) newly registered email domains. - ITSS1 worked with MunSD to strengthen EMSD’s IT security posture during NG15 mega event. The team has utilised network security tools (e.g. Splunk, Cortex XPanse and Tencent Cloud WAF) to monitor and protect MunSD’s NG15 dashboard website. Moreover, external IT Security consultants has been engaged to provide 2-months 24/7 website monitoring and brand protection services, covering NG15 and EMSD websites. The network team was installing and testing a newly procured F5 load balancer that would be used in the Trust zone environment, which would further interface with the other corporate systems for secured traffic management and SSL offloading services. Additionally, the network team acquired WAF policy tuning services, which would be implemented in Q1 2026. |  |  |  | SE/ITSS/1 |
|  | Attendance Management System (AttMS) Pilot AttMS: - The renewal contract for 18 pilot sites began on Jun 1. It had a half-year cost of $180k with an option to extend for another half-year at $50k. - 13 site inspections had been conducted, with the rest scheduled for December. - Only 3 remaining sites were still using the Pilot AttMS actively. The new AttMS was set to be launched for them in Q1 2026. - After Q1, pilot AttMS could be retired. No extension costs required as initially verbal agreed with the vender. Full implementation of new AttMS: - As of 2 December, AttMS had launched at 63 sites, covering approximately 880 CS, NCSC, TT, PRSC and residential contract staff. About 70% of users were logging in with “iAM Smart” while 28% use their AD accounts and 2% use QR codes. - AttMS firstly covering shift rosters was launched at 2 Pilot sites HSD1 (Queen Mary Hospital) and MunSD (Tsuen Wan Town Hall) on 1 December. - The next launch was scheduled for the 1st of each month, with 88 additional sites planned for Q1 2026, including HQs, client sites and Pilot sites. - On-going system development and refinement would be continued in parallel with full system deployment in batches at all sites of around 380 venues until Q4 2026. - We were waiting for updates from GWIN team regarding the FEHD trial to AttMS. - Posting AttMS info to the Inno Catalogue was currently in progress. |  |  |  | SE/ITSS/1 |
|  | Procurement Workflow System (PWS) - The 1st phase of UAT for goods and services not exceeding $50k with CAU, SSD, CSD, DTD, HSD1, MUNSD and SVSD was conducted from 10 to 21 November. A detailed system walkthrough with ICAC would take place on 10 December. - New PROD clusters was allocated and the corresponding SRAA was scheduled for 16 December. The official launch date would depend on further UAT outcomes, comments from ICAC and any necessary adjustments, with target set to 22 December. - The auto-fax-out function for quotation invitations was being implemented, with a target release for testing in Q1 2026. - The 2nd phase of PWS for amounts over $50k was initially scheduled for Q3 2026 and requirements were not yet discussed. |  |  |  | SE/ITSS/1 |
|  | SE/ITSS1 briefed on the issues related to the End-Of-Support (EOS) by Microsoft for several key Microsoft products, including Microsoft Office 2016/2019 and Windows 10 LTSC, with EOS dates of 14 October 2025 and 13 October 2026, respectively. A webpage under EMSDHome was created by ITSS1 outlining proposed actions for planning the replacement of these products. ITSS1 arranged the bulk procurement of MS Office 2024 LTSC Professional Plus licenses for DTD, and the installation of MS Office 2024 was completed. Meanwhile, according to our records, within the department there were over 2,000 desktops/notebooks installed with Windows 10 (versions 1607 and 21H2) which were reaching EOS by October 2026 and January 2027 respectively. Under DTD, approximately 290 desktops/notebooks would require replacement with new hardware or Windows upgrade. Helpdesk team would plan and arrange bulk procurement of desktops/notebooks or Windows upgrade according to the actual situation to resolve the issues related to EOS. |  |  |  | SE/ITSS/1 |
|  | Payment Authorizing Officer (PAO) Signature Hub - ITSS1 was collaborating with the Finance Division (FD) to develop Payment Authorizing Officer (PAO) Signature Hub system, a new system to digitise the traditional PAO signature paper form into an efficient electronic workflow. - Throughout August and September, ITSS1 hosted serveral meetings with FD to discuss and finalise the system's details. - The system name, design, and new workflow have been discussed and confirmed with FD. - Development would be handled by ITSS1's in-house team, utilizing existing resources, with work commencing in October. - Phase 1 of the project was targeted for completion by December. - The official launch with selected SBUs would commence in Q1 2026. |  |  |  | SE/ITSS/1 |
|  | ITSS2 Sub-division Updates |  |  |  |  |
|  | SE/ITSS/2 briefed the current works and projects in ITSS2 S/D, which included:- - EMSD Internet Website Revamp Project - E&M Connect App - Corporate Computer System (CCS) - CCS Revamp Project - Departmental Operating Supporting System (DOSS) - Customer Centric e-Platform (CCeP) - Extreme Weather Fault Ticket System |  |  |  | All to note |
|  | EMSD Internet Website Revamp Project A preview of the new website design, including latest revisions in layout, themes, site structure and menu items with proposed CE for each topic / menu item, was demonstrated to DD/TS on 21 October. After that, his comments were further incorporated and the enhanced design with a simple mockup website would be presented to DEMS on 22 January 2026, jointly with SE/CC. |  |  |  | SE/ITSS2 |
|  | E&M Connect App New requirements proposed by SE/CC were endorsed by the DMC meeting on 11 December for the standardisation of format and QR code for the Digital Name Card in the E&M Connect App. To cater with the new requirements, additional modification works were required. Together with the new option for staff to upload and share their own personal information such as photos, qualifications, tiltes and etc., the upgrade project was targeted to be completed by January 2026. The digital access function for seconded staff (also known as the “ePass”) in the E&M Connect App would be automatically read and checked by the QR code scanners installed in the two wide-flip gates at the G/F and 1/F entrances, of which the upgrade work would be completed by fall December. Besides, a new Visitor Management System (VMS) for pre-registration of visitors (via Intranet by colleagues) was targeted to be launched in January 2026. The registered visitors could have their own one-time ePass for entering the EMSD HQs by then. In addition, it was planned to include our AI Chatbot into the EMSD Messenger. The technical and price proposals were invited from the original vendor, TeamNote, which was expected to be received by fall December. As for the bid for Head 710 RAE for the migration of the “Energy Saver” from the “E&M Connect” App to the “iAM Smart” platform, SM/RS advised that the result was still being awaited from ACPC. |  |  |  | SE/ITSS2 |
|  | Corporate Computer System (CCS) The new payment options to vendors using Faster Payment System (FPS), in addition to the setup for “FPS via FPS ID” which was launched on 3 August, further implementation work for “FPS via HKID” was completed and under UAT by FD with target completion date in December. (Item to be deleted.) The Procurement Workflow System (PWS), implemented by ITSS1, was interfacing with CCS to automate PO creation for awarded quotations (under HK$50,000) in PWS. This integration would also enhance checking and control on PO maintenance in CCS. Further CCS modification work was being conducted based on the comments collected during the UAT of PWS, and the target launch date was set in late December. The implementation phase for enhancing GLD bulk contract monitoring in CCS and DOSS was completed. The new function, requested by SSD in July to certify compliance of contractual KPI, was under UAT, with target completion in late December. |  |  |  | SE/ITSS/2 |
|  | CCS Revamp Project The Request-for-information (RFI) invitation were sent to potential bidders at the end of September, seven (7) responses were received on 10 December and further clarifications were required and underway. An analysis/comparison on the feasible technical solutions plus the time and cost implications would be carried out after that, based on all the information gathered. |  |  |  | SE/ITSS/2 |
|  | Departmental Operating Supporting System (DOSS) The System enhancement for recording quotation reference numbers (generated by the PWS) in PO was implemented. UAT was being conducted with target completion date in late December. |  |  |  | SE/ITSS2 |
|  | The Stock Management tile commenced user testing in July, comprising two comprehensive User Acceptance Testing (UAT) sessions and two Crowdsourced Testing sessions. These sessions provided stakeholders with an opportunity to engage with the platform. Approximately 60 colleagues had participated, and their feedbacks were instrumental in shaping the system's progression. It went live on 20 October. The ePO was being developed and the first UAT with SSD was planned in January 2026. |  |  |  | SE/ITD |
|  | Customer Centric e-Platform (CCeP) In response to the ICAC’s audit finding, ITSS2 cooperated with CAU to enhance the features of CCeP-JM. These enhancements addressed identified issues, such as implementing a report arrival function to record the GPS location with date and time when frontline colleagues arrived at the site to perform maintenance tasks. The enhancement project was tentatively scheduled to be completed by Q4 2026. A new Vehicle Procurement Workflow Portal was being developed to assist SVSD in handling clients’ orders and preparing tender documents. AD/1 chaired the first inter-department taskforce meeting held on 23 October to brief members from GLD, FEHD, FSD, HKPF and TD about the key initiatives on enhancing the workflow for vehicle procurement. Subsequently, further user comments were being collected to enhance the functions and workflow of the Portal. A new CCeP-JM module for automatic equipment tagging was under development to facilitate HSD staff in managing outsourced maintenance services. Completion was targeted for Q1 2026, contingent on HSD's confirmation of funding for development and maintenance. |  |  |  | SE/ITSS/2 |
|  | Extreme Weather Fault Ticket System |  |  |  | SE/ITSS/2 |
|  | To address performance issues in the existing CCeP-Typhoon system, a project was confirmed to significantly enhance system stability and optimise its functionality. ITSS2 collaborated with the Assistant Controllers at the EMSD Emergency Control Centre (EMCC) to initiate the development of a new system, tentatively named the “Extreme Weather Fault Ticket System”, replacing “CCeP-Typhoon”. The new system was anticipated to be in operation prior to the next typhoon season. The project was currently in design phase, and the detailed user requirements was being discussed and was targeted to be finalised by December. |  |  |  |  |
|  | Financial Management |  |  |  |  |
|  | SE/ITD reported that for FY2025/2026, as of 3.12.2025, |  |  |  | SE/ITD |
|  | Days: | 247 days (67.7%) |  |  |  |
|  | CAPEX: | $50.046M (51.4%) | ; | $91.272M Revised Budget |  |
|  | OPEX: | $231.617M (57.8%) | ; | $40.978M Revised Budget |  |
|  | The CBP exercise for 2025/26 - 2030/31 started in mid-July. Trial Version 5 had been submitted with more emphasis on AI developments. |  |  |  | All to note |
|  | A.O.B. |  |  |  |  |
|  | Update on Training Plan of Technician Trainee (Information Technology), TT(IT) 9 no. of 2025-intake TT(IT) reported duty on 19 August, and they were allocated to DTD and two SBUs (one in Branch 1 and one in Branch 2) for attachment training, after finishing the safety training, SAC workshop training and basic workshop training offered by the Training Unit. The DTD attachment training for the 3 TT(IT) of the 2025 intake-TT(IT) was commenced after the completion of the basic workshop training on 17 November, and the duration of the DTD attachment was approximately 7 months. The 5 no. of the 2024-intake TT(IT) trained in DTD sub-divisions, and 3 no. of the 2024-intake TT(IT) trained in SBUs have swapped on 13 October. Their mock test would commence in February 2026, and the trade test would be held in March 2026. For both 2024 and 2025-intake TT(IT), ITSS1 made an information pack whenever they come to the ITSS1 for training, which would better equip them with the required IT knowledge for the trade test and provide more insight into the daily operation in ITSS1. ITSS1 would call for an update for the content in the information pack by other DTD S/Ds and SBUs. TU2 advised that AD/3 had no objection to the proposed WorldSkills Competition item - IT Network System Administration (資訊網絡系統管理) for TT (IT). ODA fully supports EMSD in nominating TTI(IT) to participate in the WorldSkills Competition. Also, ODA would recognise this specialised training for the WorldSkills Competition - IT Network System Administration as the appropriate training for TTI(IT) that was offered by TU. ITSS1 was exploreing with TU if the relevant training facilities should be established at the HQ 3/F training centre to assist in the training of this TTI(IT) in joining the WorldSkills Hong Kong Competition in IT Network Systems Administration. |  |  |  | All to note SE/ITSS/1 |
|  | Training Arrangement of Engineering Graduates (EGs) |  |  |  |  |
|  | To provide better exposure and learning opportunities to the engineering graduates during their attachments to DTD, all the DTD sub-divisions had been included during their attachment periods, in rosters, in accordance with their respective disciplines. The rosters were being uploaded to the below SharePoint folder from time to time: - http://kmp3/project/DTDDocumentSite/_layouts/15/WopiFrame.aspx?sourcedoc=%7Bf61af352-8eb5-4a72-b702-2b2444564463%7D&action=default&slrid=13a8bba1-5910-d046-df3b-2166c4011a4b (Item to be KIV.) |  |  |  | All to note SE/ITSS2 |
|  | HKGAI HKGAI proposed a meeting transcription solution with all-in-one AI server targeted for working level meeting with meeting summary and action items. ITSS1 has requested a new CAPEX, this project would proceed when funding was confirmed. iFlyTek (科大訊飛) iFlyTek, provider of meeting transcript solution using by LegCo, was engaged to deliver advanced feature such as real-time subtitle and meeting minute generation. Hardware and software setup had been completed on mid-November, while fine-tuned configurations such as Government & EMSD keyword list and API integration would complete around mid-December, followed by PoC service to complete by February 2026. WPS Office AI WPS Office came with support of on-premise LLM to AI-enable office applications, and it came with similar functionality of MS Office. An online testing environment was available for internal testing by ITSS1, ITD and AI S/Ds during August – October, while technical issues such as difficult to setup and unable to use with Office documents on SharePoint were identified. An upgraded on-premise version was expected to be available in December for MS Office equivalent functionality, while AI capabilities would be available in January 2026. |  |  |  | SE/ITSS/1 |
|  | Demonstration of eSurvey The eSurvey system has been officially launched and notified all EMSD users by LN on 5 December 2024. Meanwhile, Drainage Services Department (DSD) had expressed interest in the system. A successful demo session was conducted on 18 March. Following this, DSD successfully started a trial of the system across 3 contracts. During the trial, ITSS1 receive positive feedback on the system during the trial. Encouraged by these results, DSD was currently exploring the adoption of eSurvey in additional contracts. In May, eSurvey achieved ISO 27701 certification, confirming its compliance with international standards for privacy information management. ITSS1 received an email from CSB on 4 August, stating that CSB would like to showcase EMSD eSurvey platform as an example of how technology could be leveraged to optimise the use of civil service manpower in their new thematic website on Manpower Optimisation at CCGO. ITSS1 have prepared the required write-up on eSurvey for publication on the thematic website. In Sept, DSD's E&MP Division and other civil team divisions proposed some customization on eSurvey in order to better support the operational needs of DSD's project teams (civil and E&M), as an initial step toward adopting eSurvey. In October, DSD had verbally agreed to the quotation prepared and provided by EMSD and actively discussing with ITSS1 the detailed payment schedule for the DSD customization, including dividing the payment into 2-3 milestones based on project progress. A formal written confirmation would be issued to EMSD once the details were mutually agreed. In addition, a project kick-off meeting regarding DSD’s customization requirements was successfully held on 11 November. In November, eSurvey system has been successfully commercialised and adopted by the TD/EDB. In October, TD/EDB approached our team with an urgent request to conduct a large-scale survey targeting approximately 1,000 school principals across Hong Kong to gather their views and feedback on school bus parking area arrangements. eSurvey team promptly collaborated with TD/EDB stakeholders and successfully set up the customised survey platform within just one week. The survey was officially launched on 31 October and ran until 30 November. The project funding from TD/EDB had been fully received through AW, marking another successful government commercialization milestone for the eSurvey system. |  |  |  | SE/ITSS/1 |
|  | Discussion on BI assisted chiller system health check based on DRDCC/iBMS data SPE/DSS stated that whilst the proptotype BI system templates for chiller systems were being developed, responsible S/D should be assigned in the technical development of the BI health check system based on the template designs. The Chairman assigned SE/INNO to review and propose the suitable S/D to take up the development and on-going administration works. |  |  |  | SPE/DSS, SE/INNO |
|  | Integrated Management System (IMS) SE/ITSS2 reported that the IMS external audit (certificate renewal) was completed on 30 September. DTD had no Non-Compliance (NC) or Areas for Improvement (AFI) items reported by auditors. With the audit completed, the certificates (for EMSTF) of ISO 9001, ISO 14001, ISO 37001, ISO 45001 and Factories and Industrial Undertakings (F&IU) would be renewed for three years. The next internal audit was planned to be held in May/ June 2026. (Item to be kept in view.) |  |  |  | SE/ITSS2 |
|  | Government Wide Mobilisation Level (GWML) SE/ITSS2 reported that the GWML was activated on 27 November and deactivated on 4 December to provide supporting services to the residents of Wang Fuk Court in Tai Po for fire incident. The DTD Teams were in standby status in roster and Team 1 of DTD was deployed to provide supporting services on site on 29 November, Saturday. |  |  |  | SE/ITSS2 |
|  | Left-Right Circle Theory AD/3 shared the Left-Right Circle Theory learnt from a recent workshop. |  |  |  | All to note |
|  | Operational Guidelines on Enhancement Measures on Due Diligence in Government Procurement and Contract Management (GLD Circular no. 5/2025) E/DRA/4 shared the content of the captined conducted by GLD on 7 November about the new GLD Circular no. 5/2025 “Operational Guidelines on Enhancement Measures on Due Diligence in Government Procurement and Contract Management”, Appendix A enclosed for the presentation. |  |  |  | SE/DRA |
|  | Schedule of Next Meeting |  |  |  |  |
|  | The meeting adjourned at around 18:00 p.m. Next meeting would be held on 4 February 2026 at 2:00pm. SE/DRA would be the Secretary. |  |  |  | All to note |
|  |  |  |  | LAI Chun Fai, Alex (Ag. CE/DT) Chairman |  |

Distribution

All Present

c.c. AD/3