Digitalisation & Technology Division

Divisional Meeting

Pre-Meeting Notes

Date:	5 February 2026 (Thursday)

Time:	2:00 p.m.

Venue:	BIM-AM Center, 6/F, DTD Office, EMSD HQs

Present:	Mr LAI Chun Fai, Alex	Ag. CE/DT		(Chairman)

Mr WONG Wai Tat, Timothy 	SE/AI

Mr CHEUNG Ka Kei, Oskar	SE/BIM

Ms YAU Chi Ying, Vanessa 	SE/DRA		(Secretary)

Mr LUI Hin Yan, Marco	SE/GT

Mr Manon TAM	SE/GWIN

Ms Chik Kar Lai, Carrie	SE/INNO

Mr WONG Chun Kit, Daniel	SE/ITD

Mr CHAN Hei Yim, Leo	SE/ITSS1

Mr POON Pok Man, Michael	SE/ITSS/2

Mr FUNG Kwok Fai	SPE/DSS

Mr MA Charn Hing, Herman	PSE/GWIN

In attendance:		Ms TSUI Man                   E/DRA/2     (Note-taker)

| Item | Notes |  |  |  | Action |
| --- | --- | --- | --- | --- | --- |
|  | Confirmation of Minutes of the Last Meeting |  |  |  |  |
|  | The minutes of the previous meeting were confirmed with no amendment. |  |  |  | All to note |
|  | Review of Business |  |  |  |  |
|  | The Chairman expressed concerns about the DTD OPEX and CAPEX forcast and reminded sub-division heads to monitor closely on the cashflow and expenses. (Details refer to items 15.1.) |  |  |  | SE/ITD |
|  | Staff Matters |  |  |  |  |
|  | SE/INNO stated that the waiting list for APO extended to 13 November 2026. 2 nos. of POs resigned (1 from DRASD and 1 from InnoOffice) with effective on 1 Feb 2026. |  |  |  | SE/INNO |
|  | Accommodation |  |  |  |  |
|  | SE/DRA reported that GPA had no objection to allocating 2,574m2 in Kowloon Bay to meet EMSTF’s accommodation requirements for 327 staff. In which, DTD’s approved area was 750 sq.m to accommodate 91 staff covering T-con, NCSC and CS staff. The targeted premises was Skyline Tower. Suitability Report has been to the Landloard via GPA which outlined BS requirements and clarified tenant’s maintenance responsiblity. SE/TSD has swapped the area with other office for better utilization and prepared two allocation proposals for further discussion in TSMC. A total of 1062.2 sq.m will be allocated to DTD in the new office at Skyline Tower. |  |  |  | SE/DRA |
|  | SE/DRA reported that the tender for the phase 2 renovation of the Inno Studio and ITSS Room was cancelled due to the usage of Inno Studio has changed. |  |  |  | SE/DRA |
|  | Data Standardisation and Sharing |  |  |  |  |
|  | AD/3 suggested to explore to develop dashboard for management overiew in EAMP. Data from CCeP and CCS are being explored for integration. |  |  |  | SE/DRA |
|  | AI Sub-division Updates |  |  |  |  |
|  | For AI Training, as at 5 December, a total of 2,442 EMSD colleagues had attended 94 AI classes. A role-based AI training syllabus (in roles of (i)Executives and Leaders, (ii)Managers and Business Teams, (iii)AI Technical and Development Teams, (iv)General Users and (v) AI Techology Researcher) was under development for subsequent rollout to EMSD and other B/Ds colleagues. |  |  |  | SE/AI |
|  | The first pilot venue for Data Standardization Guideline , namely 羊城晚報嶺南數字創意中心 (“數字創意中心”) in 廣州市天河區, was in progress. As the construction site progress was delayed, the first trial study report would be issued by Q1 2026. |  |  |  | SE/AI |
|  | Since April, on echoing the emerging DeepSeek on-premise solutions, DTD have launched the “EMSD Chatbot” to support EMSD colleagues in processing documents up to RESTRICTED level. As at 5 December, users raised 16,984 questions in the Chatbot. For wider adoption of the Chatbot using RAG technologies, a no-code version of EMSD Chatbot was launched on 9 December for supporting colleagues in tailor-making their chatbot responses with reference to 5GB of self-built document library for each colleague. New use-case oriented chatbot templates, such as contractor submission vetting and PAH enquiry, would be launched in momentum of around every month starting from December for achieving quick AI solution deployment to users. Moreover, coordination work was in progress to integrate “EMSD Chatbot” in EMSD messager. A series of promotion strategies, such as Intranet poster, online induction seminars and so on, would be implemented subsequently. |  |  |  | SE/AI |
|  | For adopting AI in enhancing the working efficiency of EMSD, DTD was arranging the deployment of different off-the-shelf AI solutions such as AI Meeting Minutes Solution (iFlyTek). Evaluation of the products was underway. |  |  |  | SE/AI |
|  | For the development of AI Business, the AI Business Plan would be presented to EMSTF Executive Board Meeting on 3 December. Three areas of AI services, namely “Hosting Services with AI Processing Power”, “AI Project Facilitation” and “AI Capacity Building” would be provided to Works Departments and strategic B/D partners. DEVB supported the development plan. As at 12 December, 53 AI wish list items were collected and 11 projects (4 from DEVB, 2 from ArchSD, 4 from CEDD, 1 from DSD and 2 from EMSD(RS)) were in hot prospects. If projects were confirmed finally, it would result inaggregated project sum of $19.3M and $2.6M annual fee starting from FY 26/27 and FY 27/28 respectively. |  |  |  | SE/AI |
|  | For AI infrastructure development, tenders for two sets of AI servers, with estimated tender sum of around $9M - $10M each, were issued on September and November respectively, together with related supporting infrastructure, the AI capacity would be enhanced to around 14 PFLOPS in total by Q2 2026. |  |  |  | SE/AI |
|  | BIM Sub-division Updates |  |  |  |  |
|  | Asset Management Asset information such as make, model, year of commissioning, functional location, etc. was mainly stored in CCS for job card creation in CCeP, SLA performance pledge calculation and cost accounting. At present, the asset information for new venues and AA&I works was prepared by SBU and uploaded to CCS through AMS. The AMS however had yet to have an interface for receiving asset information from the Asset Information Management Portal (AIMP), which was the frontend for contractors to upload BIM models and AM information for new venues, leading to the asynchronization of asset information between AIMP and CCS. For synchronizing the asset information between AIMP and CCS, the AIMP was enhanced by taking over the functions of AMS and adding a data interface for connecting to CCS. The enhanced AIMP served as the frontend for SBU and contractors to upload BIM models and AM information, for both new venues and AA&I works. The asset information, after validating by AIMP and checking by SBU, would be transferred to the CCS as well as BIM-AM Portal. In other words, the AM information in the BIM-AM Portal would be synchronised with CCS. Such integration would significantly enhance operational efficiency. The development of the new AIMP was completed in December 2025. The enhanced AIMP was now being applied to the AC system of ImmD Headquarters Building, serving as the first trial site. It is expected that the AIMP and AMS would run in parallel until 2028. The AMS would then be discontinued. The changeover schedule is being prepared and would be discussed in the next BIM-AM Working Meeting in March 2026. The ICAC recommendation suggested that a two-stage approval mechanism should be implemented for equipment creation and editing in CCS. This recommendation was being implemented in AIMP. It is targeted for completion this year. A venue in HSD KC had been selected for trial. A meeting with ITSCC staff-side members were held on 22 January 2026 for briefing members the BIM and AM development in EMSD, and as well as the development of the enhanced AIMP. |  |  |  | SE/BIM |
|  | BIM-AM Portal |  |  |  | SE/BIM |
|  | (i) BIM-AM Portal and BIM-AM Resource Centre The BIM-AM Portal [https://bimam.emsd.gov.hk/bim-am-portal/] aimed at providing a quick and easy-to-use interface for staff to access BIM models and AM information and enabling staff to access BIM models and search equipment by general desktop computers without installing BIM software. The on-line BIM-AM Resource Centre [http://bimamrc/] is a web-based platform aimed at providing staff BIM training materials, information on BIM-AM handover, access to BIM related IT systems, etc. for getting themselves familiar with BIM. As of 2 February 2026, 40 venues with MEP models in open BIM IFC format were available in the BIM-AM Portal. Training and promotion to staff were being proceeded accordingly. Identification of more applications of BIM-AM Portal with SBU was also in progress. |  |  |  |  |
|  | (ii) Joint CDE with ArchSD BIM team was liaising with ArchSD for establishment of a joint CDE for sharing BIM models between the two departments. The development cost incurred would be about 0.7M and absorbed by EMSD, in consideration of this platform would enable EMSD to acquire latest BIM models from ArchSD more effective. The joint CDE would base on the software foundation of BIM-AM Portal and AIMP, with building up uploading and approval workflow to be agreed by both departments. A working group for the joint CDE would be formed between the BIM teams of EMSD and ArchSD. It was anticipated the system development work would complete within 2026. (iii) BIM-AM Portal Development for DSD DSD in October 2025 confirmed a funding of $3M for development work of BIM-AM Portal for two DSD venues. The development work was in progress and the UAT was planned for February to March 2026. DSD planned to form a SLA for including new venues in the BIM-AM Portal. BIMSD was following up with DSD on this matter. |  |  |  |  |
|  | Mainland BIM Trial |  |  |  |  |
|  | DTD built up contact with four mainland BIM software companies (构力科技, 广联达, 盈建科 and 斯维尔) for arranging and conducting trials. DTD was also facilitating SBU to conduct trials on Mainland BIM software on three MiMEP projects. The trials for the three projects were completed. Feedback was provided to DEVB. Overall speaking, the mainland BIM software was basically functional. However, the gap with mainstream BIM software was large, in particular on BIM authoring practices, BIM object library, user plugin support, open BIM format export, local training, user community, etc. To compete commercially with mainstream software and gain ready acceptance among local users, vendor mainland BIM software should invest further in enhancing and promoting their software to for the local trade. Two of the projects are completed and findings are reported to DevB BIM Team, while the remaining trial project was expected to be completed by December. BIMSD was arranging procurement of two sets of license for those software as well as training for TO grade staff. |  |  |  | SE/BIM |
|  | BIM Audit |  |  |  | SE/BIM |
|  | The 5th BIM audit was being conducted in November 2025 on a TCSS related project. The audit report was planned for submitting to DEVB in February 2026. |  |  |  |  |
|  | Task Specific Training on DTD Technology |  |  |  |  |
|  | The task specific training on DTD technology for EG and TT will be conducted on February 2026. A 5-day training with hands-on workshops will be offered, covering the deployment of GWIN sensors, operation of 3D laser scanner, BIM Authoring, and the BIM-AM handover process. DTD is working closely with TU on the arrangement of the training and the practical project session afterwards for EG. A briefing to EG on the programme of task specific training was scheduled for 30 January 2026. The workshop for D&R, BIM and GWIN would be held in late February to March 2026. |  |  |  | SE/BIM |
|  | BIM Related Competition |  |  |  | SE/BIM |
|  | BIMSD submitted an entry to the 2025年粵港澳第一屆BIM應用大賽暨廣東省第七屆BIM應用大賽 with the topic open BIM web viewer and BIM-AM Portal. It was learnt that EEDC, GESD and SVSD also submitted an entry respectively. Interviews would be arranged in Q1 2026 for short-listed projects. [Item to be kept in view.] |  |  |  |  |
|  | Patent Application for open BIM A Hong Kong short-term patent application titled “Framework for Applying Open Building Information Modelling – Asset Management in Operation and Maintenance Stage of Mechanical, Electrical, and Plumbing Systems” was filed to HKIPD on 8 September 2025. The processing time for HKIPD to grant the patent certificate is around 4 to 6 months. Response from HKIPD was being pended. [Item to be kept in view.] |  |  |  | SE/BIM |
|  | Open BIM Export Guide |  |  |  | SE/BIM |
|  | BIMSD drafted “the Notes for Exporting BIM Models to Open Format for E&M Installations”, for sharing BIMSD’s experience and its self-developed tools to the trade and EMSD on exporting BIM models to open format from native format. The export guides was designed for EMSD internal use and was circulated to BIM-AM WG, MIMEP WG and Smart Building WG. Comments received from SVSDwas addressed. The export guide was posted to the EMSD BIM-AM Resource Centre. |  |  |  |  |
|  | DRA Sub-division Updates |  |  |  |  |
|  | SE/DRA briefed current works and projects in DRA S/D, which included: - Various robot projects - Best Practice for O&M Service - Smart Building Working Group - Drones & Robotics Working Group - Divisional OHS committee - Steering Group for BIM-AM, D&R, GE and SB The following works collaborated with other sub-divisions: - Data-interconnection (collaborated with BIM, ITSS2 and GWIN S/Ds) - EMSD Asset Management Portal (previously called DRDCC) (collaborated with ITD S/D) |  |  |  | SE/DRA |
|  | SE/DRA reported that the tender for the DH smart mortuary building had been called in September 2025. Six (6) proposals were received and the tender was re-tendered in December 2025 because price of the recommended offer exceeds the quotation limit at HK$ 1,360,000. Five (5) proposal were received in the 2nd tendering activity. The tender assessment is being processed. The project would start in Q1 2026 tentatively. |  |  |  | SE/DRA |
|  | SE/DRA reported that the tender for robotic dog in mosquito control had been awarded in March 2025. T&Cs were arranged from October and the project handover took place in Jan 2025. This project won the gold medal in the 5th Asia Exhibition of Innovations and Inventions Hong Kong held on 4th & 5th December 2025. The user FEHD plans to purchase two more robotic dogs for fogging operation. |  |  |  | SE/DRA |
|  | SE/DRA reported that the contract for the wall climbing robot for HyD to conduct bridge tower inspection and repair at Shenzhen Bay had been awarded on 12 March. The onsite deployment for wall inspection task started on 10 October. The robot was further enhanced in the communication system and fail-safe design. The inspection and repair tasks were currently paused subject to the temporary road closure permit condition. The project target to be completed by Q2 2026. |  |  |  | SE/DRA |
|  | SE/DRA reported that the 24-months warranty for one set of toilet bowl cleaning robot at CAD HQs started from September 2024 to August 2026. Another set of robot will be implemented at Princess Margaret Hospital, the robot system’s T&C have been completed, awaiting coordination with PMH for the handover session. One more robot would be installed at HKIA and scheduled for Q1 2026. |  |  |  | SE/DRA |
|  | SE/DRA reported that the 13th class of SUA training would be arranged in Janurary / February 2026. The EMSD SUA operation manual was being vetted by CAD. A SUA guideline has been prepared to coordinate the SUA operation in EMSD. CAD audit has been completed in Dec 2025. |  |  |  | SE/DRA |
|  | SE/DRA reported the progress of DRDCC (renamed as EAMP) as follows:- - A total of 359 sites were connected and checked during T&C. All 359 sites were checked in order while some points and data problem (e.g. negative kWh, chilled water temp.) were being verified by SBUs. 169 sites were deployed in EMAP. - Other systems such as FS direct link, flooding sensor, traffic light status, PV panels, journey time indicators, traffic CCTV were connected - DRDCC training for general users was completed on 26 September 2024. Trainings for editors and administrators were completed on 23 January. - The soft launch was commenced from 1 October and was completed on 31 December 2024. EMBSTD received enquires from MunSD about the correction of wrong iBMS data. One suggestion from MunSD colleagues to DRDCC was that DRDCC should be able to read AMS equipment by equipment no. even in incorrect category. API connection between AMS and DRDCC was established in January. Suggested Batch 2 sites were sent to SBUs for comments in December 2024. After reviewing by SBUs, Batch 2 sites were launched on 24 February. - DRDCC renamed to EMSD Asset Management Portal (EAMP) and new features, including monitoring RS data, would be added. - DRDCC was moved to GNET and an account for viewing of Smart Drainage, FS direct link and traffic lights was opened to Security Bureau on 10 February. - New icon and connection of EMSD Asset Management Portal (EAMP), with chinese name “機電署資產管理平台” had been shown in “emsdhome” website since May. - Tier 0, 1, 2 data structure wsa completed in March for different systems' data interconnection via EAMP's influxDB. - Referring to point 6, EMSD staff could also access EAMP via intranet so that the loading speed was increased. - The RS open data on the Phase 1, encompassing vehicle maintenance workshops (registered & LPG), kiddie & amusement rides, lifts & escalators, registered buildings in EERSB, electricity (power companies, power stations & substations), gas regulatory service (towngas major facilities, LPG cylinder distributors, LPG filling stations, LPG/NG terminals, LPG NGIs, hydrogen filling stations & FSRU Vessel), GWIN gateway locations, National Games, BIM-AM Venues have been integrated in EAMP in Q4 2025. - User requirements were being gathered for Phase 2 development, which aims to include additional RS data into the EAMP, the followings are planned: - Gas Regulatory Service: Inclusion data from the LPG fuel tank revalidation workshop and governor kiosk; - Lifts and Escalators (L&E): Incorporation of the last maintenance record, last examination record, last inspection record and last incident report, as well as data information displayed on the dashboard in the L&E digital log-books; - Certificates under EMSTF: Inclusion of data related AIC, FS251, WR1, WR1(A), WR2 , WR2(A) managed by EMSTF. |  |  |  | SE/DRA |
|  | SE/DRA reported that following the “Building O&M Best Practice Award“ ceremony, a symposium for the trade was scheduled on 3 March 2026 for sharing the awarded O&M practices. Event promotion through multiple media channels and application registration would begin from the week of 26 Jan 2026. The Symposium would be held at the Hong Kong Science Park. An event manager has been engaged to manage and coordinate the Symposium. |  |  |  | SE/DRA |
|  | The next DTD OHS meeting will be scheduled for 16 February 2026. |  |  |  | SE/DRA |
|  | SE/DRA reported that drainage improvement works commenced from mid January 2026 for the new 1/F office toilets to mitigate potential clogging. Besides, as informed by EMU, the maintenance responsibility of the new 1/F Office was planned to be handed over to ArchSD. A joint site handover inspection with ArchSD was conducted on 6/1/2026. |  |  |  | SE/DRA |
|  | SE/DRA reported that DRA cooperated with water tank cleansing taskforce with members from ASD, HKHA, HKHS and HKSTP to develop a water tank cleansing robot had been awarded on 5 May. The first testing was conducted in October in EMSD HQ. The robot was tested in ASD venue in December and further improvements are required for adoption of different types of water tank. The project will be presented at the 51st Geneva International Exhibition of Inventions. |  |  |  | SE/DRA |
|  | SE/DRA reported that DRA deployed a drone-in-a-box at Tong Fuk Correctional Institution, and it was approved by CAD on 12 September 2025 as the first batch of the LAE Sandbox projects. DRA supported CSD to bid the funding for deployment to other 6 nos. of Maximum Security Institutions. DRA would support the system maintenance works before further hand-over to SVSD. In addition, FEHD expressed the interest to deploy two drone-in-a-box solutions at Lam Tsuen and Ting Kok Road areas respectively to monitor the illegal disposal and the fullness of garbage bins. Site visit was completed on 11 December 2025, and the project would apply Sandbox X for the beyond-visual-line-of-sight (BVLOS) operation. |  |  |  | SE/DRA |
|  | GT Sub-division Updates |  |  |  |  |
|  | SE/GT briefed current works and projects in GT S/D, which includes: - Regarding the InnoWish for adoption of the mentioned battery on UAV, manufacturing process was completed and the prototype was under laboratory testing. - The contract on study of Flow Battery was awarded in December 2025. The prototype was under fabrication and was expected to be commissioned in Q3 2026. - The contract on water-tap hydropower generator was awarded in July 2025. The installation was completed in December 2025. The project was under M&V and data-logging, tentatively to be completed by May 2026. |  |  |  | SE/GT |
|  | EEO’s suggestions on further improvement of the IT platform for S/H 696 were sent to ITD in late Nov 2025 for technical review, a meeting was also held on 28.1.2026 to clarify the requirements. ITD was consolidating the enhancements and planning the schedules, and target to complete the enhancements in March 2026 for EEO users' review. |  |  |  | SE/GT, SE/ITD & SE/ITSS/1 |
|  | The 1st draft of the SLA for Implementation of Energy Saving Projects in Government Buildings from April 2026 to March 2031 was sent to EEO for their initial comment on 6.8.2025. The draft was under EEO’s review. |  |  |  | SE/GT |
|  | GWIN Sub-division Updates |  |  |  |  |
|  | SE/GWIN briefed current works and projects in GWIN S/D, which included: - GWIN applicaton development to meet the demand of various Departments or SBU - Review on GWIN users’ behavior and govern the adoption of GWIN - Enhance GWIN performance and stability (GWIN IT infrastructure would be enhanced to enrich the GWIN performance and stability); - Consultancy service on IoT harmonisation wef IEEE2668 (tender was awarded in Dec 2025); - Renewal of Data Centre Services contract (Tender returned and under vetting). The following works collaborated with other sub-divisions: - Study the application of the using lux sensor on Belisha beacon with BTSD; - Collaboroate with Housing Authority for Smart Estate Application; - Paragliders Tracking (collaborated with BIM, DRA S/D and CAD); - Enhance resource utilization of departmental IT infrastructure by GWIN (supported by ITSS S/D). |  |  |  | SE/GWIN |
|  | SE/GWIN reported for GWIN deployment, a total of 902 gateways in 624 sites had been completed as at 5 Feb 2026. The 624 sites were 103(HKI), 88(KE), 104(KW), 165(NTE), 164(NTW). |  |  |  | SE/GWIN |
|  | Elderly Caring Solution Trial with SWD/NGOs New web based monitoring platform was designed for the internal trial and further meeting will be arrange with NGOs for external trial for further comments. |  |  |  | SE/GWIN |
|  | GWIN Training to SBUs 15 training sessions were delivered to approximate 200 no. of EMSD colleagues as at January 2026. GWIN S/D will enhance the the technical configuration training in coming FY26/27, aiming to provide at least 3 training classes per month. |  |  |  | All to note |
|  | In view of the concern on the sampling rate of using GWIN to collect operational data of PV panels for subsequent data analytics and monitoring, GWIN clarified the technical performance of GWIN on both data interval and payload size with GESD by means of live demonstration of receiving sensors’ data concurrently at a burst rate as low as 2 minutes interval. A Data Exchnage standard had been agreed between GWIN S/D and GESD to resolve the connectivity issues between the PV Systems and GWIN converters. GWIN S/D is also developing an API for GESD to ad hoc query any last 24 hour data for their data analytic tasks. |  |  |  | SE/GWIN |
|  | Smart Toilet - Following the successful trial of smart toilet systems for 15 no. of public toilets under the VAS funding, FEHD is considering expanding the Smart Toilets initiative to an additional 38 toilets in FY2627, with an estimated budget of around $12.4 M. This includes $4.4 M for installing fall detection sensors by MunSD, and $8 M for setting up the smart toilet infrastructure. - AFCD has shortlisted an additional 11 country park toilets for upgrading to smart toilets, following the initial rollout of 7 smart toilets in the first phase by EMSD. GWIN team will be responsible for the supply and installation of smart toilets system, funded by ArchSD. |  |  |  | SE/GWIN |
|  | Smart Estates The Housing Authority (HA) was implementing smart estate management solutions at 10 pilot Public Rental Housing (PRH) estates in line with the Chief Executive's 2023 Policy Address. GWIN S/D completed GWIN gateway installations at six estates and would plan for the remaining four estates targeted comletion by Q1/2026. The HA was considering expanding the initiative to 59 estates (1st phase) and developing a centralized smart estates platform to support their Smart Estate applications. A total project estimate of $33M was porposed to HA for their consideration. |  |  |  | SE/GWIN |
|  | Street Cleaning Robot for FEHD The Trial for Phase 1 & 2 of Automobile Street Cleaning Robot for FEHD were completed. A movement permit for Phase 3 trial run in Kai Tak District was granted and pending for the completion of robot housing before commissioning of trial. |  |  |  | SE/GWIN |
|  | Inno-Office Sub-division Updates |  |  |  |  |
|  | SE/INNO briefed the current works and projects in Inno S/D, which included: - E&M InnoPortal - E&M InnoCatalogue - Organise and coordinate various I&T events The following works collaborated with other sub-divisions: - E&M InnoPortal - E&M InnoCatalogue - InnoEvent and activities |  |  |  | SE/INNO |
|  | SE/INNO reported the E&M InnoPortal has collected about 585+ I&T wishes and over 1,910 propsective I&T solutions. More than 280 I&T projects were under trial at different stages, and among which about 200 projects had been completed. The EMSD Technical Circular 1/2025 was updated to incorporate the elements of enhanced role of Working Groups , wider adoption of I&T solutions and management of patent applications. |  |  |  | SE/INNO |
|  | The upcoming SCIT meeting was scheduled for 13 February 2026. Pre-Meeting was held on 2 Feb 2026. WGs will present on the latest development of the wider adoption of I&T projects. |  |  |  | SE/INNO |
|  | The next EMSD I&T Day is scheduled on 9 June 2026 with the theme "AI Construction". The venue is tentatively to be held at HKSTP. Invited by 廣州市科協, SEINNO and EINNO1 attended the 科創下午茶2025活動總結暨中國創新創業成果交流大會on 15 December 2025 at 廣州白雲國際會議中心. The next 科創下午茶 to be held in June 2026 . |  |  |  | SE/INNO |
|  | Organised by CIC, Construction Innovation Expo 2025 would be held from 11-13 December in HK Convention and Exhibition Centre. EMSD would showcase our smart construction solutions during the event. MiMEP WG would deliver a 5-min. sharing on 11 December. (Postponed to 2026) Organised by HKIE, 香港工程傳奇展覽@首都 would be held from 15 December 2025 to 11 January 2026. A video of "Autonomous Airfield Ground Lighting Cleaning and Inspection Robot" would be displayed on the LED panel of our booth. The video shooting was completed on 18 November. Delivery of physical exhibit was being coordinated with HKIE. EMSD would nominate three colleagues to attend the opening ceremony. (Postponed) The event was now scheduled in Apr 2026 (opening ceremony on 20 Apr 2026). |  |  |  | SE/INNO |
|  | The 51st International Exhibition of Inventions Geneva would take place from 11-15 March 2026. 12nos projects were shortlisted from EMSD. ODV approval was submitted on 2 Feb 2026 and pending for approval. The arrangements for panel design production and prototype delivery would be made by mid Feb 2026. Other departments advised a total of 32 nos. of submissions so far (8 from DSD, 1 from WSD, 1 from HyD, 5 from CEDD; 1 from CAD; 2 from BD, 1 from Housing Authority and 13 from MTRCL) |  |  |  | SE/INNO |
|  | The project invitation of the 5th Inno@E&M I&T Challenge was closed on 20 May with 176 proposals received. Assessment was completed and 35 proposals were shortlisted into implementation stage. Training sessions to enhance the pitching skills of each InnoTeam were scheduled from August to October. Cocreation workshop conducted on 7, 10 and 18 November, allowing in depth discussion and feedback working group and innoTeam on their implementations. The 6th Inno@E&M I&T Challenge will commence in April 2026 with collaboration with EMYA to hold a "Project Shadowing Programme". |  |  |  | SE/INNO |
|  | Organised by ITIB and HKTDC, other than those projects awarded in Hong Kong ICT Awards 2024, EMSD was also invited to submit proposals showcasing our I&T adoption and achievements at Smart Hong Kong Pavilion in the InnoEX 2026 during 13 – 16 April 2026. EMSD would showcase the 8 projects awarded in Invention Geneva 2025 or Invention HK 2025, including SmartEye (in collaboration with DevB) and Autonomous Airfield Ground Lighting Cleaning and Inspection Robot. Meanwhile, EMSD would also join with FEHD to showcase the “AI-powered Quadruped Robotic Fogger for Pest Control”. The 2nd OSHC Inno Expo 「第二屆職安健創科博覽」at HKCEC will be held on 2-3 Jun 2026 to showcase our projects. Proposed exhibits incl.: 1. Quadruped Confined Space Inspectors (SVSD) 2. AI-powered UAV Inspection System for Floodlights (MunSD) 3. Body-worn camera for lift shaft (GLD) 4. Wall Climbing Robot for Maintenance Services (DTD) 5. EMSD 4S Central Monitoring Platform (DTD) 6. Autonomous Airfield Ground Lighting Cleaning and Inspection Robot (BTSD) In addition, the following projects had been invited to file submissions for「第二屆職安健創科大賽」 1. Quadruped Confined Space Inspectors (SVSD) 2. AI-powered UAV Inspection System for Floodlights (MunSD) 3. Wall Climbing Robot for Maintenance Services (DTD) HKMA/HKT Global Innovation Award 2025/26 to be held on Jun 2026 at HKCEC. The following projects had filed submissions:- 1.AI-powered UAV Inspection System for Floodlights 2. ChillStream 3. Pest Control Robotics Dog |  |  |  |  |
|  | The trial project of “Fixed Point LiDAR” collaborated with DEVB was completed. EMSD was further supporting DevB on extending the SmartEye trial at other 6 public work sites and 1 O&M site. A consultant was engaged for design and site supervision of these trial projects. 6 out of 7 LiDAR coverage designs were completed. Out of 7 site installations, 5 were completed while 2 was currently in progress. A consultant has been engaged to assist DEVB on reviewing for Smart Construction. The progress of major tasks were summarised as below: - Evaluation of Smart Site Safety Devices (Completed) - Application of Patent for SmartEye (Completed) - Revamp of e-Library (In progress - pending confirmation on Security Risk Assessment and Audit (SRAA) - Preparation of Specifications for Contract Procurement (Completed) - Study of AI/automated tools for Resident Site Staff (Completed) |  |  |  | SE/INNO |
|  | As requested by DevB, a consultant would be engaged for the some new initiatives (e.g. SmartEye 2.0, e-Library2.0, AI Application for e-TS and Scoping Exercise) on smart construction. The consultant engagement was in progress and targeted to be awarded by January 2026. A coordination meeting with DevB regarding the details of the scope held on 23 September. The scope was being prepared by DevB. The 1st Panel Assessment Panel meeting was held in 20 November. The tender issued on 5 December and the tender closing date on 30 Jan 2026. The TAP meeting was scheduled on 13 Feb 2026 |  |  |  | SE/INNO |
|  | As requested by DevB/ArchSD, SmartEye would be further deployed to 4 light public housing sites. AI applications for welding activity detection and irregularity in structural parts detection (shape of holes on the mounting plate and the depth of bolt holes) were being developed. Coordination meetings were held with ArchSD on 8 & 9 Jan 2026. The target completion date of Phase 1 and Phase 2 would be in Q1 and Q2 2026 respectively. DevB requested EMSD to support additional services on “NEC Tender Vetting System”. The scope was being prepared by DevB and currently under market research. The funding would be provided by DevB. Allocation Warrant with HK$2M was received from DevB on 19 Nov 2025. |  |  |  |  |
|  | ITD Sub-division Updates |  |  |  |  |
|  | SE/ITD briefed the current works and projects in ITD S/D, which included: - Various RS IT system developments (collaborate with various RS divisions) - Technical support and cost estimation for various IT potential projects of RS Divisions with a view to facilitating their funding application. To date, the sum of potential projects for FY26/27 was around $63M. (collaborate with various RS divisions) - Divisional financial coordination The following works collaborated with other sub-divisions: - S/H 696 projects (collaborated with GT S/D) - RS IT System development (collaborated with ITSS1 S/D) - EMSD Asset Management Portal (ex-Departmental RDCC (collaborated with DRA S/D) - Clients AI projects (collaborated with AI S/D) |  |  |  | SE/ITD |
|  | Revamping AM System to AIM Platform Regarding the AMS revamp, ITD and PricewaterhouseCoopers Limited (PwC) held a meeting with BIM on 6 May to discuss the AIMP integration. Following multiple rounds of thorough discussions, the BIM team endorsed the System Analysis and Design (SA&D) document on 24 July. PwC has commenced development activities. The system was launched into production in December and has been in a nurturing phase since January 2026. All source code was successfully transferred to the BIM project team, with the project slated for completion by the end of February 2026. CE/DT requested to work out a aggressive migration plan to complete transition from AMS to AIMP in 12 months. (Item to be deleted) |  |  |  | SE/ITD |
|  | Notes and iNotes The grammar-checking feature in Lotus Notes was released to all DTD members for testing in June. All directorate members had been invited to use in September. This feature has been published to all Branch 3 LN users and will be rolled out to GESD and HSD in February. The LN team is currently testing the integration of this feature with Microsoft Outlook and Word. Due to the heavy Input/Output loads of Notes, both Notes VMs and the HCI virtual platform were being fine-tuned by ITD and ITSS1 to prevent loss of virtual disks in Notes VMs. The setting was applied to Notes VMs in November 2025, and as a result, the disk disappearance issue did not recur. The EMSD Writing Assistant was ported as a MS Word add-in. It was proposed to rollout to DTD colleagues to try it out. |  |  |  | SE/ITD |
|  | Implementation of Centrally Managed Messaging Platform (CMMP) DPO approved $2.5M for RS to implement CMMP for about 500 accounts. Together $2.5M CAPEX project for TF for another 500 accounts. ITD awarded the CMMP contract in November. All GOA and Confidential Mail accounts would be migrated by December 2026. Since the recurrent cost of one CMMP account was about $3,000/year, it had been proposed to DITSC to stop providing CMMP account to seconded staff. It could save about 0.5M/year. A potential mail routing issue was identified for CMMP users post-migration, and ITD and ITMU were negotiating with DPO. The project timeline may be impacted, and ITD will continue to monitor and provide updates on the progress. |  |  |  | SE/ITD |
|  | ITSS1 Sub-division Updates |  |  |  |  |
|  | SE/ITSS/1 briefed the current works and projects in ITSS S/D, which included: - EMSD internal IT support - EMSD internal IT infrastructure development - Departmental IT security matter - Attendance Management System (AttMS) The following works collaborated with other sub-divisions: - Data Center Renewal (collaborated with GWIN S/D) - Enhance resource utilization of departmental IT infrastructure by GWIN (support GWIN S/D) - S/H 696 projects (collaborated with GT and ITD S/D) - RS IT System development (support ITD S/D) |  |  |  | SE/ITSS/1 |
|  | Spray Cooling ITSS1 discussed the technical detail of new spray cooling solution with potential contractor (HKT) with site checks in 1/F showroom in late May and late July. ITSS1 had requested a new CAPEX in FY2026-27, this project would proceed when funding was confirmed. |  |  |  | SE/ITSS/1 |
|  | ITSS1 conducted the internal phishing drill campaign in December, covering 3 sets of phishing emails (Clear Accumulated Leave, Water Quality Survey and Verification of Documents for Tender Evaluation). Detail breakdown is as follows: Template; Emails Opened (Number / %); Links Clicked (Number / %); Credentials Entered* (Number / %). Clear Accumulated Leave; 1310 / 21.82%; 1136 / 18.92%; 417 / 6.95%. Water Quality Survey; 576 / 9.60%; 462 / 7.68%; 140 / 2.33%. Verification of Documents; 340 / 5.66%; 199 / 3.32%; 91 / 1.52%. To further upkeep staff awareness, ITSS1 sent a gentle reminder email to all colleagues who have clicked on pseudo-phishing links or/and entered login information on 21 January 2026. Moreover, EMSD participated in the CSTCB’s Ethical Phishing Email Campaign 2025, which was completed on 24 January 2026. Four pseudo-phishing emails have already been sent to all EMSD staff between December 2025 and January 2026. | SE/ITSS/1 |
|  | The on-going IT Security System Enhancement work included:- - Network micro-segmentation using VMware NSX-T and addition of firewalls was monitoring and analyzing network traffic of CCeP application servers, where undefined network traffic would be dropped after network traffic analysis was completed. Corresponding network rule has been in effect by end of 2025. (Item to be deleted.) - The deployment of Cortex XDR (Extended Endpoint Detection and Response) solution was fully completed in 2025. The previously used anti-virus software Symantec Endpoint Protection (SEP) has been disabled on 7 January 2026. All EMSD workstations not installed with new Cortex XDR cannot connect to EMSD network now. (Item to be deleted.) - In-house enhancement of Splunk SIEM (Security Information and Event Management) solution was in progress. To enhance the threat monitoring capabilities during the 2025 LegCo election, election-related keywords were monitored for potential phishing emails/webpages. No abnormalities have been detected during the election period. Moreover, an open-source security reasoning LLM model has been used for alert analysis & recommendations, and performance optimisation is underway. - ITSS1 worked with MunSD to strengthen EMSD’s IT security posture during NG15 mega event. The team has utilised network security tools (e.g. Splunk, Cortex XPanse and Tencent Cloud WAF) and engaged external IT security consultant to monitor and protect MunSD’s NG15 dashboard website. Based on the clear record during NG15, MunSD requested ITSS1 to continue the tool-based protection for Lunar New Year flower market dashboard from 26 January to 25 February. - Deployment of new automated vulnerability management solution for corporate IT systems is in progress. After installing lightweight agents on servers, it eliminates the need for requesting administrative login credentials for every scan. Also, the new approach can improve the systems from ad-hoc yearly vulnerability scanning to continuous vulnerability management, allowing faster risk mitigation. The team has deployed the agents onto multiple UAT/testing servers and web applications with satisfactory result, and target to complete the agent installation on all corporate IT systems’ production servers by Q1 2026. - The network team is testing a newly procured F5 load balancer that would be used in the Trust zone environment, which would further interface with the other corporate systems for secured traffic management and SSL offloading services. Additionally, the network team acquired a Web Application Firewall policy tuning service for around 200 Internet-facing corporate domains, which would be implemented in Q1 2026. The WAF policy tuning services will provide customised WAF protection, initially covering the UAT server and then production servers. - The list of DTD internet-facing systems has been sent to all sub-divisions for review. Out of the 173 identified systems, 119 were confirmed as essential to support critical external functions, including mobile workforce applications, public-facing services, and contractor collaboration platforms (e.g., for BIM and asset submission). 13 systems were identified for retirement or relocation to the internal network to reduce the external attack surface. The IT Security Team is currently consolidating the remaining returns to finalize the assessment. |  |  |  | SE/ITSS/1 |
|  | Attendance Management System (AttMS) Pilot AttMS: - The renewal contract for 18 pilot sites began on Jun 1, 2025. It had a half-year cost of $180k. The option to extend for another half-year at $50k will not be required. - All site inspections had been conducted. - 2 remaining sites using the Pilot AttMS will switch to use the new AttMS in Feb and Mar. - After Q1, pilot AttMS could be retired while all the data will be kept for 7 years. No extension costs is required as agreed with the vender. Full implementation of new AttMS: - As of 16 January, AttMS had launched at 80 sites, covering 1200 CS, NCSC, TT, PRSC and residential contract staff. Increased percentage of users, ~74%, were logging in with “iAM Smart” while 24% use their AD accounts and 2% use QR codes. - The launching schedule was on schedule in good progress for the 1st of each month, with 88 additional sites planned for Q1 2026, including HQs, client sites and Pilot sites. - On-going system development and refinement would be continued in parallel with full system deployment in batches at all sites of around 380 venues until Q4 2026. - Regarding the FEHD interest to AttMS, we will visit one of their outstations for installation and support to their front-line volunteers after meeting with the senior management of FEHD on January 30. - AttMS info has been posted to the Inno Catalogue. The Chairman reminded S/Ds shall align the adoption of AttMS within DTD, SE/ITSS1 shall send out the list of staff that were required to use AttMS. Furthermore, although AttMS may not explicitly request that all T-Contract and contract staff to use the system, we should strive to adopt it as fully as possible and discontinue using physical copies. |  |  |  | SE/ITSS/1 |
|  | Procurement Workflow System (PWS) - A detailed system walkthrough with ICAC took place on 10 December. No adverse comments were received. CAU will provide PWS user manual and info to ICAC as followup. - The launch of PWS for the 1st phase users, namely QSSD (safety), DTD-DRA and SSII (B), was on 22 December. - The launch for 2nd Phase users, including HSD1(NTW), MunSD(HK), SVSD(VESD) and newly added DTD-ITSS1, is target for Mar. - 5 in-person briefing sessions have been conducted since Dec, about 500 colleagues have joined the training. There will be monthly briefing sessions with both in-person and online participants starting from Feb. - On-going system development and enhancement would be continued in parallel with soft launch in batches of total 644 Purchasing Groups until Q4 2026. - The auto-fax-out function for quotation invitations was being implemented, with a target release for testing in Q1 2026. - The 2nd phase of PWS for amounts over $50k was re-scheduled for Q4 2026 and requirements were not yet discussed. |  |  |  | SE/ITSS/1 |
|  | SE/ITSS1 briefed on the issues related to the End-Of-Support (EOS) by Microsoft for several key Microsoft products, including Microsoft Office 2016/2019 and Windows 10 LTSC, with EOS dates of 14 October 2025 and 13 October 2026, respectively. A webpage under EMSDHome was created by ITSS1 outlining proposed actions for planning the replacement of these products. ITSS1 arranged the bulk procurement of MS Office 2024 LTSC Professional Plus licenses for DTD, and the installation of MS Office 2024 was completed. Meanwhile, according to our records, within the department there were over 2,000 desktops/notebooks installed with Windows 10 (versions 1607 and 21H2) which were reaching EOS by October 2026 and January 2027 respectively. Under DTD, approximately 290 desktops/notebooks would require replacement with new hardware or Windows upgrade. Helpdesk team would plan and arrange bulk procurement of desktops/notebooks or Windows upgrade according to the actual situation to resolve the issues related to EOS. |  |  |  | SE/ITSS/1 |
|  | Payment Authorizing Officer (PAO) Signature Hub - ITSS1 was collaborating with the Finance Division (FD) to develop Payment Authorizing Officer (PAO) Signature Hub system, a new system to digitise the traditional PAO signature paper form into an efficient electronic workflow. - Throughout August and September, ITSS1 hosted serveral meetings with FD to discuss and finalise the system's details. - The system name, design, and new workflow have been discussed and confirmed with FD. - Development would be handled by ITSS1's in-house team, utilizing existing resources, with work commencing in October. - Phase 1 of the project was completed in December 2025. - UAT sessions with FD have been ongoing from Dec 2025 to Jan 2026. As advised by FD, the official launch with selected SBUs would commence in Q2 2026. |  |  |  | SE/ITSS/1 |
|  | Upgrade of Active Directory (AD) Server The Active Directory (AD) Server would reach the End-of-Support (EOS) by January 2027 and upgrade of the existing AD Server had been initiated. As of Jan 2026, the service contract for AD servicer upgrade had been awarded. A testing environment would be set up to facilitate testing and validation by major IT system owners the Department, ensuring compatibility and integration readliness. A coordination meeting would be convened to review the testing setup, confirm key project milestones, and finalize the implementation schedule. The Active Directory domain functional level upgrade, which was required by CMMP by DPO, had been targeted for completion by Q1 2026, with the overall project completion scheduled for Q3 2026 to address the issues of EOS. |  |  |  |  |  |  |  |  |  | SE/ITSS/1 |  |  |
|  | TenderGO Development - As part of the 3rd 5-Year Strategic Plan, ITSS1 is collaborating with the CAU to develop the TenderGO system, a new system for the generation of sets of standard contract documents for NEC contracts, including NEC ECC, NEC TSC HK. - TenderGO includes Automated Document Creation and Compliance Assurance functionalities, achieving an average 38% reduction in tender preparation time - Throughout December 2025 to January 2026, ITSS1 held several meetings with the CAU to discuss and finalise the system's details. - System design commenced in Q1 2026. - The target for Phase 1 is to complete development by Q4 2026. |  |  |  | SE/ITSS/1 |
|  | ITSS2 Sub-division Updates |  |  |  |  |
|  | SE/ITSS/2 briefed the current works and projects in ITSS2 S/D, which included:- - EMSD Internet Website Revamp Project - E&M Connect App - Corporate Computer System (CCS) - CCS Revamp Project - Departmental Operating Supporting System (DOSS) - Customer Centric e-Platform (CCeP) - Extreme Weather Fault Ticket System |  |  |  | All to note |
|  | EMSD Internet Website Revamp Project A mockup website with the latest website design, including latest revisions in layout, themes, site structure and menu items with proposed CE for each topic / menu item, was presented to DEMS and two DDs on 22 January 2026. The website layout design and content structure/organisation were endorsed by DEMS with some comments given on possible enhancement. Responsible officers for main themes and topics were also agreed. The exact contents were to be invited from the responsible officers and SE/CC and TS would liaise and coordinate accordingly, for TS and RS respectively. |  |  |  | SE/ITSS2 |
|  | E&M Connect App The enhanced digital name card function in E&M Connect App with a new management portal for staff (at assistant inspectorate and above) to optionally include their selected information to be displayed. Furthermore, combinations of different languages of the e-namecard were also incorporated. The new App with this new function was launched on 30 January 2026. The digital access function for seconded staff (known as the “ePass”) in the E&M Connect App could be automatically read and checked by the QR code scanners installed in the two wide-flip gates at the G/F and 1/F entrances for target completion by February 2026. Furthermore, a meeting was held amongst DAD, GESD/K and ITSS2 on 26 January 2026. DAD agreed to extend the ePass service to the outstation colleagues for access to the EMSD HQs. The outstation colleagues would be identified and the App would be modified to cater this extended service accordingly. The technical proposal with project time and cost estimations for AI Chatbot in the EMSD Messenger was received from the original vendor TeamNote on 9 January 2026 and was under review. |  |  |  | SE/ITSS2 |
|  | Corporate Computer System (CCS) The means for sending remittance advice to vendors was enhanced so that it could be sent via email in addition to fax. It was undergoing UAT by the Finance Department in January, and the target launch date was set in Q1 2026. Based on the comment and suggestion collected from SBU during UAT and various briefing sessions, the interface between Procurement Workflow System (PWS) and CCS about PO creation was being enhanced. The target completion date was set in February. |  |  |  | SE/ITSS/2 |
|  | CCS Revamp Project Following the Request-for-information (RFI) invitations sent in late September, seven (7) responses were received on 10 December 2025 and most of the outstanding information were received in January 2026. In addition, a benchmarking exercise for similalr ERP solutions and recently awarded contracts was being carried out. The exercise would compare functional capabilities, implementation timelines, and cost implications to refine the project's technical specifications and in the light of getting a more accurate pre-tender estimate. |  |  |  | SE/ITSS/2 |
|  | Departmental Operating Supporting System (DOSS) The System enhancement for recording quotation reference numbers (generated by the PWS) in PO was launched in late December. (Item to be deleted.) |  |  |  | SE/ITSS2 |
|  | The Stock Management tile commenced user testing in July, comprising two comprehensive User Acceptance Testing (UAT) sessions and two Crowdsourced Testing sessions. These sessions provided stakeholders with an opportunity to engage with the platform. Approximately 60 colleagues had participated, and their feedbacks were instrumental in shaping the system's progression. It went live on 20 October. A demonstration of the ePO functionality for supplies and vehicle users was held in January 2026, with the objective of inviting them to commence User Acceptance Testing (UAT) in February 2026. |  |  |  | SE/ITD |
|  | Customer Centric e-Platform (CCeP) In response to the ICAC’s audit finding, a mobile GPS arrival reporting function was launched in CCeP-JM on 19 December 2025, allowing working staff to voluntarily record their arrival time and location during job creation. The enhancement project was tentatively scheduled to be completed by Q4 2026. Development of the Vehicle Procurement Workflow Portal is in progress, with Phase 1 (project management and feedback) targeting completion in Q1 2026. Following a 23 December 2025 meeting with GLD, a revised requisition workflow design was submitted to SVSD for confirmation. Phase 2 (requisition module) would be commenced once the workflow was to be finalised. A new CCeP-JM module for automatic equipment tagging was under development to facilitate HSD staff in managing outsourced maintenance services. Completion was targeted for Q1 2026, HSD's confirmation on funding for development and maintenance was being awaited. |  |  |  | SE/ITSS/2 |
|  | Extreme Weather Fault Ticket System |  |  |  | SE/ITSS/2 |
|  | To resolve performance issues in the CCeP-Typhoon system, a revamp project was underway to enhance stability and optimize functionality. The new system, tentatively named “CCeP Extreme Weather”, was being developed in collaboration with EMCC Assistant Controllers. It was currently in the development phase, with a target completion of Q2 2026 to ensure it was operational before the peak typhoon season. |  |  |  |  |
|  | Financial Management |  |  |  |  |
|  | SE/ITD reported that for FY2025/2026, as of 29.1.2026, |  |  |  | SE/ITD |
|  | Days: | 304 days (83.3%) |  |  |  |
|  | CAPEX: | $64.825M (66.6%) | ; | $91.272M Revised Budget |  |  |  |  |  |  |  |  |  |
|  | OPEX: | $298.440M (74.4%) | ; | $400.978M Revised Budget |  |  |  |  |  |  |  |  |  |
|  | STA/MA called for Additional VAS and the latest projection for Q4 FY2025/26 . |  |  |  |  |
|  | The CBP Trial Version 5 was approved in TSMC and supported by DevB. Approval by FSTB was pending. |  |  |  | All to note |
|  | A.O.B. |  |  |  |  |
|  | Update on Training Plan of Technician Trainee (Information Technology), TT(IT) 9 no. of 2025-intake TT(IT) reported duty on 19 August 2025, and they are allocated to DTD and two SBUs (one in Branch 1 and one in Branch 2) for attachment training, after finishing the safety training, SAC workshop training and basic workshop training offered by the Training Unit. The DTD attachment training for the 3 TT(IT) of the 2025 intake-TT(IT) is commenced after the completion of the basic workshop training on 17 November, and the duration of the DTD attachment is approximately 7 months. The 5 no. of the 2024-intake TT(IT) trained in DTD sub-divisions, and 3 no. of the 2024-intake TT(IT) trained in SBUs have swapped on 13 October 2025. Their mock test will commence in Jan 2026, and the trade test will be held in Feb 2026. For both 2024 and 2025-intake TT(IT), ITSS1 and SBUs made an information pack whenever they come to the ITSS1 and SBUs for training, which will better equip them with the required IT and electronics knowledge for the mock test as well as the trade test and provide more insight into the daily operation, such as network troubleshooting and helpdesk operation, in ITSS1. The information pack will be further enriched by adopting the knowledge given by other DTD S/Ds and SBUs. One of our 2024-intake TT(IT) students, Mr PUN Cheuk Him, was recently selected as a finalist in the IT Network Systems Administration (資訊網絡系統管理) trade of the WorldSkills competition. Being informed by the WorldSkills HK, he would be invited to join an invitational competition in 2026, namely the Guangzhou Invitational Competition (廣州邀請賽) from 25 to 30 April 2026. As advised by TU2, the proposal for the WS competition of IT Network Systems Administration was endorsed inthe HRMC meeting. The following works were identified and included in the proposal: 1. Liaise with MoC partner (廣州市工貿技師學院) for WS training 2. Trainer for WS TT (IT) candidates 3. Special tutorial class due to the decrease in the SBU attachment Training base for IT Network Systems Administration was recently established at 廣州市工貿技師學院. Meanwhile, a new training base for IT Network Systems Administration is currently being developed at the Digital Training Centre (3/F) of EMSD Headquarters by ITSS1. |  |  |  | All to note SE/ITSS/1 |
|  | Training Arrangement of Engineering Graduates (EGs) [No further update, item to be deleted] |  |  |  |  |
|  | To provide better exposure and learning opportunities to the engineering graduates during their attachments to DTD, all the DTD sub-divisions had been included during their attachment periods, in rosters, in accordance with their respective disciplines. The rosters were being uploaded to the below SharePoint folder from time to time: - http://kmp3/project/DTDDocumentSite/_layouts/15/WopiFrame.aspx?sourcedoc=%7Bf61af352-8eb5-4a72-b702-2b2444564463%7D&action=default&slrid=13a8bba1-5910-d046-df3b-2166c4011a4bhttp://kmp3/project/DTDDocumentSite/_layouts/15/WopiFrame.aspx?sourcedoc=%7Bf61af352-8eb5-4a72-b702-2b2444564463%7D&action=default&slrid=13a8bba1-5910-d046-df3b-2166c4011a4b |  |  |  | All to note SE/ITSS2 |
|  | HKGAI HKGAI proposed a meeting transcription solution with all-in-one AI server targeted for working level meeting with meeting summary and action items. ITSS1 has requested a new CAPEX, this project would proceed when funding was confirmed. iFlyTek (科大訊飛) iFlyTek AI Meeting Solution has been deployed and under Proof-Of-Concept (POC) testing. Government (based on Policy Address and LegCo) & EMSD keyword list has been incorporated into the solution for better jargon identification. API integration has been promoted to interested application development teams in ITSS1 and BIM S/D. Trials were conducted in January’s Staff Club Meeting and an EEO’s appeal hearing with generally positive commnents. Further trial will be continued in coming Branch 3 Meeting on 6 February. The fine-tuning and POC service would be completed in February 2026. WPS Office AI WPS Office came with support of on-premise LLM to AI-enable office applications, and it came with similar functionality of MS Office. An online testing environment was available for internal testing by ITSS1, ITD and AI S/Ds during August – October, while technical issues such as difficult to setup and unable to use with Office documents on SharePoint were identified. An upgraded on-premise version was expected to be available in December for MS Office equivalent functionality, while AI capabilities would be available in February 2026. |  |  |  | SE/ITSS/1 |
|  | Demonstration of eSurvey The eSurvey system was officially launched and notified to all EMSD users on 5 December 2024. In May 2025, it achieved ISO 27701 certification In November 2025, eSurvey achieved successful commercialisation with its adoption by the Transport Department / Education Bureau (TD/EDB) which developed a customised large-scale survey platform targeting around 1,000 school principals to collect feedback. DSD has also adopted eSurvey as their Permit-to-Work module. In September 2025, DSD proposed specific customisations to better suit their operational needs. Phase 1 of the customisation work was successfully completed in December 2025, with Phase 2 targeted for Q1 2026. |  |  |  | SE/ITSS/1 |
|  | Discussion on BI assisted chiller system health check based on DRDCC/iBMS data SPE/DSS stated that whilst the proptotype BI system templates for chiller systems were being developed, responsible S/D should be assigned in the technical development of the BI health check system based on the template designs. The Chairman assigned SE/INNO to review and propose the suitable S/D to take up the development and on-going administration works. |  |  |  | SPE/DSS, SE/INNO |
|  | Integrated Management System (IMS) SE/ITSS2 reported that the IMS external audit (certificate renewal) was completed on 30 September. DTD had no Non-Compliance (NC) or Areas for Improvement (AFI) items reported by auditors. With the audit completed, the certificates (for EMSTF) of ISO 9001, ISO 14001, ISO 37001, ISO 45001 and Factories and Industrial Undertakings (F&IU) would be renewed for three years. The next internal audit was planned to be held in May/June 2026. (KIV) |  |  |  | SE/ITSS2 |
|  | Government Wide Mobilisation Level (GWML) SE/ITSS2 reported that DTD’s staff list for GWML was updated in late December 2025. Next staff list update would be called in late-March 2026. |  |  |  | SE/ITSS2 |
|  | Left-Right Circle Theory AD/3 shared the Left-Right Circle Theory learnt from a recent workshop. Appendix A refers. [Item to be deleted]. |  |  |  | All to note |
|  | Operational Guidelines on Enhancement Measures on Due Diligence in Government Procurement and Contract Management (GLD Circular no. 5/2025) E/DRA/4 shared the content of the captined conducted by GLD on 7 November about the new GLD Circular no. 5/2025 “Operational Guidelines on Enhancement Measures on Due Diligence in Government Procurement and Contract Management”, Appendix B refers. |  |  |  | All to note |
|  | AI Governance Framework SE/ITSS1 presented the proposed AI governance framework to all members, Appendix C refers. The governance framework would first be trial run in DTD. Trial run on iFlyTek AI meeting summary solution was completed with suggested improvement items. The refinement of AI governance framework is undergoing. |  |  |  | All to note |
|  | Updated CI Manual on Project Logo Requirement. The Chairman briefed the updates of CI Manual and reminded all S/Ds to observe and incorporate the requirements of the use of the logos, Appendix D refers. |  |  |  | All to note |
|  | EMSTF 30th Anniversary The Chairman mentioned about the 30th Anniversary of EMSTF was coming in 2026 and reminded members for the necessary preparation. |  |  |  | All to note |
|  | Schedule of Next Meeting |  |  |  |  |
|  | The meeting adjourned at around 17:20 p.m. Next meeting would be held on 4 February 2026 at 2:00pm. The Secretary would be SE/DRA. |  |  |  | All to note |
|  |  |  | LAI Chun Fai, Alex (Ag. CE/DT) Chairman |  |  |

Distribution

All Present

c.c. AD/3, PS/CEDT